THIS IS OLD DAILY STNAD UP NOT USING IT ANYMORE

Date: 9/10/24
Attendees: Josue Miranda, Alex Choi, Dorys Ricardo Abellon, Gabriela Vega Lobatos
Start time: 7:30pm
End time: 8:30pm

Josue Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Selected MySQL as the database language

- What is planned to be done until the next scrum meeting?

  - Continue drawing database designs and how to implement the database into github

- What are the hurdles?

  - N/A

Alex Choi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue to research about Django as well as discuss with my group mates.

- What is planned to be done until the next scrum meeting?

  - Provide findings to my group mates

- What are the hurdles?

  - None at the moment.

Dorys Ricardo Abellon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I explored how to best integrate GitHub into our project workflow, including version control and collaboration tools.

- What is planned to be done until the next scrum meeting?

  - My plan is to continue gathering detailed information about GitHub, with a focus on setting up repositories, branching strategies, and workflows.

- What are the hurdles?

  - N/A

Gabriela Vega Lobatos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Upload files into GitHub repo for developers to use

- What is planned to be done until the next scrum meeting?

  - Continue researching how to set up Github properly

- What are the hurdles?

  - None at the moment.