Sprint Retrospective Meeting Minutes

  - Project: PrismWealth

  - Attendees:  Josue Miranda, Alex Choi, Dorys Ricardo Abellon, Gabriela Vega Lobatos

  - Start time: 7:30 pm

  - End time: 8:00 pm

What went wrong?

    - Did we do a good job estimating our team's work capacity? Yes

          - Since this was a Sprint 1 we did not have an estimated velocity due to us being a

          - new team.

    - Did we do a good job estimating the time required for each user story/task?

      - Not applicable due to us being a new team.

    - Did each team member work as scheduled?

      - Yes, every team member did their part and worked as scheduled throughout this sprint.

What went right?

  - Communication, work accountability, and collaboration. Everyone kept the rest of the team updated on the status of User’s stories they were working on.

  - We effectively communicated when we needed to reschedule meetings.

How to address the issues in the next sprint?

    - How to improve the process?

      - Break our user stories into smaller tasks, so that we may be able to present finished products to the product owner and receive as much feedback as possible.

    - How to improve the product?

      - It is still too early to look into improving the product however we conducted substantial research to determine which features we would pursue.