Sprint Backlog Grooming Meeting

  - Project: PrismWealth

  - Attendees: Josue Miranda, Alex Choi, Dorys Ricardo Abellon, Gabriela Vega Lobatos

  - Start time: 10:30 pm

  - End time: 11:00 pm

After discussion, we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.
The following user stories/tasks will be done during this sprint. They are ordered based on their priority.

    - User Story #1: As a software developer, I would like to learn how to download and set up Django to be used as our framework for our project.

    - User Story #2: As a software developer, I would like to begin incorporating the database into the project.

    - User Story #3: As a software developer, I would like to learn how to use Figma to begin the process of designing the website

    - User Story #4: As a software developer, I would like to begin the HTML/CSS for the front page

  - The team members indicated their willingness to work on the following user stories.

    - Josue Miranda

- User Story #2: As a software developer, I would like to begin incorporating the database into the project.

- User Story #3:  As a software developer, I would like to begin the HTML/CSS for the front page.

    - Alex Choi

- User Story #3:As a software developer, I would like to learn how to download and set up Django to be used as our framework for our project.

    - Dorys Ricardo Abellon

- User Story #3: As a software developer, I would like to learn how to download and set up Django to be used as our framework for our project.

    - Gabriela Vega Lobatos

- User Story #5 : As a software developer, I would like to learn how to use Figma to begin the process of designing the website