Sprint Backlog Grooming Meeting

  - Project: PrismWealth

  - Attendees: Josue Miranda, Alex Choi, Dorys Ricardo Abellon, Gabriela Vega Lobatos

  - Start time: 10:30 pm

  - End time: 11:00 pm

After discussion, we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.
The following user stories/tasks will be done during this sprint. They are ordered based on their priority.

    - User Story #1: As a software developer, I want to implement user registration so that new users can create accounts.

    - User Story #2: As a software developer, I want to set up user login functionality so that users can access their accounts securely.

    - User Story #3:  As a software developer, I want to create a form for users to add expenses so they can track their spending.

    - User Story #4:  As a software developer, I want to display a list of recorded expenses so users can review their spending history.

  - The team members indicated their willingness to work on the following user stories.

    - Josue Miranda

- User Story #1: As a software developer, I want to implement user registration so that new users can create accounts.

    - Alex Choi

- User Story #3:  As a software developer, I want to create a form for users to add expenses so they can track their spending

    - Dorys Ricardo Abellon

- User Story #2: As a software developer, I want to set up user login functionality so that users can access their accounts securely.

    - Gabriela Vega Lobatos

- User Story #4:  As a software developer, I want to display a list of recorded expenses so users can review their spending history.