Project: StudyQuest

Attendees:

Markus Berrios

Alfredo Medina

Christopher Schur

Cesar Vargas

Richard Aguado

Start time: 12:00 pm

End time:  3:00 pm

After a show-and-tell presentation, we consolidated our findings as follows.

Sprint 5 marked a pivotal shift towards active development, with progress made on several core features and initial testing of integrated modules. While some tasks remain in progress, the sprint provided valuable insights into our project’s current functionality and areas for further improvement. Significant progress was made in implementing user-facing features, especially in authentication flows and the community hub features. Basic integration testing revealed some compatibility issues between modules, which will inform refinements in the next sprint. Team members documented their code thoroughly, which will streamline future development. Peer code reviews led to quality improvements and allowed for knowledge sharing across team members. Some tasks took longer than anticipated due to technical complexity and unexpected dependencies, slightly impacting overall sprint progress.