Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

StudyQuest

Team Members:

Markus Berrios
	Alfredo Medina
	Christopher Schur
	Cesar Vargas
	Richard Aguado

Product Owner(s): Richard Aguado

Mentor(s): Rehan Akbar

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the necessary information to understand StudyQuest, an educational web application designed to help students engage with study materials through interactive and collaborative quizzes, track of daily assignments and other tasks, and an overall gamified learning experience. The platform aims to enhance knowledge retention and make studying more enjoyable by incorporating user-generated quizzes by using the power of AI and progress tracking for a more tailored learning experience, as well as incorporating the use of a reward and achievements system to provide positive feedback and make each study session more compelling.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	22

System Validation  …………………………………………………………………………………………………………………….	23

Glossary  ………………………………………………………………………………………………………………………………….	37

Appendix  ………………………………………………………………………………………………………………………………….	38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	38

Static UML Diagrams  ……………………………………………………………………………………………………….	38

Dynamic UML Diagrams  …………………………………………………………………………………………………..	40

Appendix B - User Interface Design  …………………………………………………………………………….…...	52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	74

References ……………………………………………………………………………………………………………………...………...	80

# Introduction

StudyQuest is an innovative daily planner designed to track tasks and enhance productivity through a unique blend of RPG (Role-Playing Game) elements. It incorporates virtual study rooms to promote collaborative learning, as well as the opportunity to create tailored quizzes using the power of AI. It also incorporates social features to build a community of engaged users. With added gamification, users are incentivized to complete tasks and study efficiently, turning learning into a fun and rewarding experience.

System Benefits:

- Increases user engagement through gamification.

- Fosters a collaborative learning environment.

- Encourages productivity and consistent task management.

- Builds a supportive community for knowledge sharing and peer support.

## Current System

Currently, most students use static study materials such as textbooks or simple flashcard applications, which makes them struggle with maintaining productivity and staying engaged in their daily routines. These resources lack the interactivity and social aspects needed to maintain engagement, and they do not adapt to individual learning needs effectively. Existing quiz tools often lack the personalization or gamified aspects that can help motivate learners.

## Purpose of New System

The purpose of StudyQuest is to create an interactive, user-focused platform that allows students to take control of their own learning. By enabling users to create quizzes, compete with peers, and track their progress, while rewarding them to do so with items and achievements, StudyQuest aims to make learning fun, engaging, and effective.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of StudyQuest. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

As a student, I want to create and manage tasks through a daily planner so that I can keep track of my studies and responsibilities.

As a user, I want to join or create virtual study rooms so that I can collaborate with peers on specific study topics.

As a user, I want to communicate with others through a community hub to share tips and ask questions.

As a user, I want to customize and level up my avatar based on task completion so that I can visualize my progress and achievements.

As a user, I want to receive AI-driven suggestions for tasks or study sessions to improve productivity.

As a user, I want to have a friend list feature where I can see when my friends join.1

## Pending User Stories

As a user, I want to message my friends to plan more collaborative study sessions.

As a user, I want to participate in arena challenges so that I can compete with friends and stay motivated.
As a user, I want the progress from my tasks and my profile to b synchronized.
As a user, I want to have more achievements that reflect my progress.
As a user, I want to have more customization options for my avatar.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Frontend: HTML5, CSS.

Backend: Next.js

Database: Firebase Firestore and Authentication.

Hosting: Firebase, port forwarding

Development Tools: Visual Studio Code, GitHub

## Sprints Plan

### Sprint 1: Start project design and collect requirements.

### Sprint 2: Set up project repository, establish basic authentication system.

### Sprint 3: Develop daily planner (Quest Log) functionality and initial database structure.

### Sprint 4: Implement virtual study rooms (Dungeons) and collaborative features.

### Sprint 5: Integrate social features, including community hub, messaging, and friend list.

### Sprint 6: Implement gamification features such as avatar customization, leveling up, and badges.

### Sprint 7: Conduct testing (unit, integration, and user acceptance testing), finalize deployment, and prepare project documentation.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

StudyQuest is a Client-Server Architecture with a Serverless Backend.

Client-Server Architecture: This is a foundational pattern where the client handles [frontend] user interactions, displays data, and sends requests to the server; where the server processes [backend] these requests, manages the database, and sends responses back to the client.

In the context of StudyQuest:

- Client: React/Next.js renders pages and handles user interactions like logging in, sending friend requests, and posting comments. It communicates with Firebase services for backend logic via API calls.

- Server: Firebase acts as the "server," handling authentication, database operations, and hosting, abstracting the need for traditional server management.

Serverless Architecture

This is an add-on to the client-server model where the server (Firebase) is:

- Managed by a cloud provider (Google Cloud, via Firebase).

- On-demand: Resources (compute, storage, etc.) are allocated only when needed.

- Abstracted away: No need to manage or configure physical servers or infrastructure.

In the context of StudyQuest, Firebase services like Firestore and Authentication handle backend logic seamlessly without you managing servers.

## System and Subsystem Decomposition

- Frontend: HTML and CSS implementation to handle user interactions, including task management, virtual study rooms, and social features.

- Backend: Next.js application built to handle requests from the frontend, manage user authentication, and support RPG mechanics.

- Database: Firebase Authentication to handle log in, and Firestore database to store user data, tasks, study room details, and social interactions.

## Deployment Diagram

## Design Patterns

Model View Controller (MVC) is the design pattern that must closely aligns with StudyQuest, albeit in a modernized, serverless, and frontend-heavy way.

Model:

- Represents the data and business logic of your app.

  - Firebase Firestore serves as the data store (users, friends, posts, rooms).

  - Firebase Authentication handles user-related state (login, registration).

  - Any custom logic (checking username uniqueness, handling friend requests) operates as part of the model.

View:

- Represents the UI/UX that users interact with.

  - Next.js page components (Auth, FriendRequests, FriendSearch, FriendsPage, PostsPage, PostDetailedPage, Profile, TaskManager, Rooms, AIChat) render the user interface.

  - CSS Modules, such as global.css and the spsicifc <componentName>..module.css handle styling, ensuring modular, reusable views.

Controller:

- Acts as the mediator between the Model and the View.

  - React's hooks (useState, useEffect, useContext) and event handlers bridge the gap:

    - They fetch data from Firebase (the Model).

    - They trigger UI updates (the View) based on user action

However, we deviate from the traditional MVC, since StudyQuest decentralizes the "controller" logic:

- Frontend-Heavy Logic:

  - The React components directly communicate with Firebase, bypassing the need for a separate backend server or API.

  - Hooks perform many traditional controller tasks.

- Serverless Model:

  - Firebase abstracts the backend complexity, managing data and business logic in a serverless way.

  - This eliminates a separate backend layer, but the interactions with Firebase still serve as the "model."

- Reactive UI Updates:

  - React ensures the View dynamically updates based on changes to state or Firebase queries, blending the controller logic into the View layer.

Is workth noticing that we can see other design patterns at play, which are:
Observer Pattern:

- Firebase services use real-time listeners (e.g., Firestore onSnapshot) to notify the app of changes in data.

- The  app reacts to these updates to keep the UI synchronized with the database.

Factory Pattern (Minimal Use):

- StudyQuest indirectly uses Firebase’s APIs (e.g., addDoc, setDoc, query) as a factory to create and manage data objects.

Singleton Pattern:

- Firebase itself is a singleton: the SDK initializes once and provides a single point of access to its services.

Component-Based Design:

- React follows a component-based architecture, where components like AuthPage, FriendSearchPage, and PostDetailPage are reusable building blocks that manage their own state and logic.

:

# System Validation

- Cloning the Repository

  - Install Git onto IDE

  - Open desired IDE

  - Open a new terminal

  - Access the Repository URL: https://github.com/cesvary/StudyQuest.git

  - Choose desired folder to work with.

  - Clone Repository: git clone https://github.com/cesvary/StudyQuest.git

- Setting Up Dependencies

  - Download and install latest Node.js

  - Open IDE terminal on project folder

  - Install project dependencies: “npm install”

  - Create .env.local file to input secret API_KEY

  - Start Server using “npm run dev” on terminal to run application.

  - Open link on terminal to access application.

- User Manual

  - Home Page

    - Access any tab using the links on the Navigation Bar such as “Auth”, “Friends”, and etc.

    - Using the “Start Quest” will function as the “Auth” tab link.

  - Auth Page

    - Sign up using a new email and password.

    - Sign in using a created account or with existing google account.

    - Sign out of account when concluded with session.

  - Friends Page

    - Access friend's directories

    - Invite to study rooms (Future Implementation)

  - Friends Requests Page

    - Access pending friend requests to be accepted/rejected

  - Posts Page

    - Access posts that you/other users have posted.

    - Post a question about a certain topic and await a response.

  - Add Friends Page

    - Insert friend's user identification to send a friend request.

  - Rooms Page

    - Create/Join a room with a certain topic to consolidate topic of discussion amongst users.

    - Modify privacy of room to include only friends or allow all to join (Future Implementation)

    - Begin chatting between other users.

  - Task Manager Page

    - Add tasks and apply level of importance.

  - Profile Page

    - Customize personal username.

    - Customize outfit.

    - View achievements page

    - View skills page

# Glossary

- AI (Artificial Intelligence): The simulation of human intelligence processes by machines, especially computer systems, used in StudyQuest to generate personalized quizzes and study recommendations.

- Gamification: The application of game-design elements such as rewards, achievements, and challenges in non-game contexts to increase user engagement.

- RPG (Role-Playing Game): A genre of games where users assume the roles of characters and progress through levels and achievements. StudyQuest incorporates RPG mechanics to make learning interactive and rewarding.

- Virtual Study Room: A digital space where users can collaborate with peers on study topics, equipped with tools like chat, whiteboards, and shared tasks.

- Next.js: A React-based framework for building web applications, used for the backend in StudyQuest.

- Firebase Firestore: A NoSQL database used to store and synchronize data in real-time for StudyQuest, such as tasks, user profiles, and study room details.

- Firebase Authentication: A secure method for user authentication, managing sign-ups and log-ins for StudyQuest.

- Serverless Architecture: A model where the cloud provider handles the server management and allocation, as seen with Firebase’s backend functionality.

- Task Manager: A feature in StudyQuest that allows users to create, edit, and track tasks with associated deadlines and priorities.

- Community Hub: A social feature where users can post tips, ask questions, and interact with peers.

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

The following are the diagrams that reflect the desired final system UI –––––-

## Appendix C - Sprint Review Reports

The following are the review reports produced during the semester Fall 2024.

Review Meeting Report Sprint 2

During the second sprint, we established the project skeleton on GitHub to lay the foundation for our work. We dedicated time to understanding and implementing the best practices for collaboration. To efficiently manage the workload, we divided the project into 5 modules. Each team member had the opportunity to select a module to work on individually, but we also ensured that there was flexibility for collaboration based on the complexity of the tasks within each module. We have also created a spreadsheet that we use to log task completion within each module that all of our team members can access and update any time, giving us a real-time measurement of our progress.

Review Meeting Report Sprint 3

During the third sprint, we made significant progress on each of the project's modules. Building on the foundation established in the previous sprint, we continued to implement best practices for collaboration and refined our workflow to increase efficiency. To maintain transparency and track our progress, we updated the shared spreadsheet regularly, which allowed us to quickly identify and address any areas where we were falling behind. Team members also took the initiative to assist each other when tackling more complex tasks, which enhanced our overall productivity and fostered a strong collaborative spirit.

Review Meeting Report Sprint 4

During the fourth sprint, we made significant progress on each of the project's modules. We took time to explore the feasibility of certain features, which delayed progress but provided a better foundation for upcoming tasks. The team revisited and clarified project requirements, which has helped us realign our goals. This re-evaluation will streamline future development efforts. Based on insights from this sprint, we have a clearer view of the project roadmap and can prioritize features more effectively. Each team member has outlined their focus for Sprint 5, making our objectives and approach more targeted.

Review Meeting Report Sprint 5

Sprint 5 marked a pivotal shift towards active development, with progress made on several core features and initial testing of integrated modules. While some tasks remain in progress, the sprint provided valuable insights into our project’s current functionality and areas for further improvement. Significant progress was made in implementing user-facing features, especially in authentication flows and the community hub features. Basic integration testing revealed some compatibility issues between modules, which will inform refinements in the next sprint. Team members documented their code thoroughly, which will streamline future development. Peer code reviews led to quality improvements and allowed for knowledge sharing across team members. Some tasks took longer than anticipated due to technical complexity and unexpected dependencies, slightly impacting overall sprint progress.

Review Meeting Report Sprint 6

Sprint 6 focused on refining core features, addressing bugs, and improving overall stability. While some minor delays were encountered, the sprint achieved significant progress in enhancing performance and preparing the project for final development stages. Resolved a majority of the critical bugs identified in Sprint 5, improving module integration and overall system functionality. Adjusted UI elements based on preliminary feedback for better usability. Conducted comprehensive testing, identifying and resolving additional edge cases. Documentation now reflects recent changes, making it easier for team members to understand and build upon the current codebase.

Review Meeting Report Sprint 7

Sprint 7 marked the final sprint of the project, focusing on polishing features, resolving outstanding issues, and preparing for the presentation. The presentation was well-received, showcasing the team’s hard work and dedication throughout the development process. The achievements of this sprint can be defined as the following:
-Completed all pending tasks, ensuring the system was fully functional and met the project’s objectives.

-Polished user-facing components to enhance the overall user experience.

-Conducted rigorous end-to-end testing to ensure the system operated seamlessly.

-Addressed any last-minute bugs or issues that arose during testing.

-Delivered a well-organized and engaging presentation, effectively demonstrating the system’s functionality and key features.

We also must remark that our team worked efficiently to meet tight deadlines, demonstrating excellent prioritization and collaboration. Also, it’s worth noting that we successfully handled unexpected issues, showcasing adaptability and problem-solving skills.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Here’s a quick overview of how to initialize the project and some key considerations for maintaining it.

Project Overview

First, our project is a Next.js application, and we used the npm package manager instead of Yarn. npm is what we used to download and manage all project dependencies.

If you’re unfamiliar with npm, check out the article on Node.js.org. For Next.js, their official site is a great starting point. Links to these resources will also be included in the References section of the documentation.

Initialization

To get the project running, start by executing the following command in your terminal:

npm run dev

This will initialize the project locally.

If you encounter any errors, check the logs for details. For example, if you see an error like:

ReferenceError: <library_function_name> is not defined

this usually means you’re missing a library or dependency used in the code. To resolve it, simply run:

npm install <library_name>

Another common issue might be the absence of the .env.local file. This file stores sensitive information like the API key for the chatbot’s AI integration. To fix this, create a new API key and add it to the .env.local file.

Database Setup

The database configuration can be a bit tricky, and you’ll need to recreate it.

- Update Firebase Config:

  - Navigate to app/config/firebase.js.

  - Replace the content of the firebaseConfig object with your own Firebase project configuration.

  - To get this configuration, log in to the Firebase Console:

    - Go to your project.

    - Under Project Overview, click on Project Settings.

    - Scroll down to find your Firebase SDK configuration, then copy and paste it into your code.

- Authentication:

  - We use Email/Password and Google Sign-In methods.

  - In Firebase, go to Authentication, enable these two sign-in methods, and you’re all set.

- Firestore:

  - Firestore operates differently from relational databases like PostgreSQL.
Instead of tables and rows, Firestore uses:

    - Collections: Similar to tables.

    - Documents: Similar to rows or objects, containing fields and sometimes subcollections.

  - Subcollections work similarly to foreign keys, but with a hierarchical structure.

  - The database structure is outlined below.

If you’re new to Firebase, check out their official site or the video tutorial linked in the documentation.

**Database Structure**

users (collection)

├── <userId> (document)

├── userId: "abc123"

├── userName: "john_doe"

├── email: "john.doe@gmail.com

├── totalPoints: 100 //from taskManager

├── friends (subcollection)

│     ├── <friendUserId> (document)

│           ├── userId: "friend123"

│           ├── userName: "jane_doe"

├── friendRequests (subcollection)

├── <requestId> (document)

├── senderId: "friend123"

├── senderName: "jane_doe"

├── status: "pending"

├── sentAt: <timestamp>

posts (collection)

├── <postId> (document)

├── postTitle: "My First Post"

├── postContent: "This is a sample post content..."

├── userName: "john_doe"

├── datePublished: <timestamp>

├── comments (subcollection)

├── <commentId> (document)

├── content: "This is a comment."

├── userName: "jane_doe"

├── date: <timestamp>

rooms (collection)

├── <collectionId> (document)
     ├── createdAt: <timestamp>

├── roomName: “Math Room”
     ├── roomTopic: “Calculus 1, limits”
     ├── messages (subcollection)

├── <messageId> (document)
              ├── createdAt: <timestamp>
              ├── text: “This is a sample of a message”

tasks (collection)
  ├── <collectionId> (document)
     ├── deadline: <timestamp>
     ├── description: “this is a description sample”

├── status: “Completded”
     ├── priority: “high/medium/low”
     ├── title: “this is a title for the task”
     ├── userId: <userId> (document)

# References

https://nextjs.org/learn-pages-router/basics/create-nextjs-app #Next.js documentation.

https://nodejs.org/en/learn/getting-started/an-introduction-to-the-npm-package-manager  #Npm tutorial for node.js

https://www.youtube.com/watch?v=9kRgVxULbag #Firebase tutorial

https://firebase.google.com/docs/guides #Firebase Fundamentals