Daily Scrum Meeting Minutes

  - Date: 9/11/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 7:15PM

End time: 7:45PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

I worked with Alejandro and Martin to give a design to our dashboard.

    - What is planned to be done until the next scrum meeting?

To meet with the team to define the requirements of the project (for instance, requests needed from the backend on how to manipulate the data sent from the front end with each job application added to the system)

    - What are the hurdles?

The only hurdle so far is that we are still discovering how to design our dashbord and defining all the requirements of the project.

  - Martin Archila:

    - What have you done since the last scrum meeting?

Worked on the figma designed and met with the team to see their opinions on the figma design.

    - What is planned to be done until the next scrum meeting?

Continue working on the fima design for the authentication and login and signup page

    - What are the hurdles?

No hurdles

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

I have reviewed different ways to implement the notification and update system automatically

    - What is planned to be done until the next scrum meeting?

Continue the research

    - What are the hurdles?

none

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

Decided on tech stack

    - What is planned to be done until the next scrum meeting?

Continue design and decide on final version

    - What are the hurdles?

none

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

- Since the last scrum meeting, we began the design of the app and the features that we want to include.

    - What is planned to be done until the next scrum meeting?

- Until the next scrum meeting, we plan to finalize the design and features that we want to include in the MVP

    - What are the hurdles?

- The main hurdle was learning how to use Figma