Daily Scrum Meeting Minutes

  - Date: 9/8/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 6:15PM

End time: 6:30PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

Focused on developing a sample dashboard to try and store some job applications using the API of job posting websites.

    - What is planned to be done until the next scrum meeting?

To continue testing the APIs to discover any potential limitations or challenges to using them.

    - What are the hurdles?

Developing a sample dashboard is taking more time than expected.

  - Martin Archila:

    - What have you done since the last scrum meeting?

I’m still looking into what are the best methods to implement sign-in security. AS of currently, I’m leaning towards using simple two factor authentication with the users email (or using the free OTP authenticator app). For the password hashing I’ve landed on using the SHA-256 algorithm and adding salt values to each password to increase the security against blunt-force attacks. I just need the team's confirmation on the algorithm.

    - What is planned to be done until the next scrum meeting?

Come together and discuss our findings and make decisions on the project moving forward based on our research.

    - What are the hurdles?

No major hurdles

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

I have been researching the best technologies to develop the project

    - What is planned to be done until the next scrum meeting?

I’m planning to discuss the findings in our next team meeting

    - What are the hurdles?

None at the moment

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

Researched best tech stack options

    - What is planned to be done until the next scrum meeting?

Continue research

    - What are the hurdles?

None at the moment.

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

- Since the last scrum meeting, I weighed the pros and cons of different technologies we could use to build the app.

    - What is planned to be done until the next scrum meeting?

- Until the next meeting we plan to narrow down our options and start picking the tech stack.

    - What are the hurdles?

- No hurdles.