Project: Job Applications Organizer

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 3:00PM

End time: 4:15PM

We picked the following functions/features to use/test during this sprint, which Miguel Castro (Product Owner) approved. Here is the list of user stories and/or tasks ordered based on their priority.

--------------------------------------------------------------------------------------------------------

- User Story #1: As a user, I want to create an account and log in securely, so that my job applications and data are protected and accessible only by me.

- Task:

- Acceptance Criteria:

- Users can sign up with email and password.

- Users can log in and out securely.

- Passwords are hashed and stored securely to the database.

--------------------------------------------------------------------------------------------------------

- User Story #2: As a user, I want to add details about a job application (e.g., company, position, date applied, status), so that I can keep track of all my job applications in one place.

- Task:

- Acceptance Criteria:

- Users can input job details (company name, position, application date, status).

- Application entries are saved to the database.

- Users receive confirmation when an application is successfully added.

- Users can automatically save the application from the different platforms

--------------------------------------------------------------------------------------------------------

- User Story #3: As a user, I want to see a list of my job applications on the dashboard, so I can quickly review the status of each application.

- Task:

- Acceptance Criteria:

  - The dashboard displays a list of job applications with key details (company name, position, status).

  - The list is sortable by date, company, and status.

  - Users can click on an application to view more details.

--------------------------------------------------------------------------------------------------------

- User Story #4: As a user, I want to update the status of my job applications, so I can track the progress of each application.

- Task:

- Acceptance Criteria:

  - Users can select and update the status of an application (e.g., "Interview Scheduled," "Rejected," "Offer Received").

  - Status changes are saved and reflected on the dashboard.

--------------------------------------------------------------------------------------------------------

- User Story #5: As a user, I want to receive notifications for important updates (e.g., interview scheduled, follow-up reminders), so I can stay on top of my job applications.

- Task:

- Acceptance Criteria:

  - Users receive notifications for changes in application status.

  - Users can opt in or out of notifications.

  - Notifications are sent via email or app notification.

--------------------------------------------------------------------------------------------------------

The team members were willing to work on the following user stories/tasks.

- Team Member: Martin Archila

- User Story: 1. As a user, I want to create an account and log in securely, so that my job applications and data are protected and accessible only by me.

- Team Member: Cairo Crawford

- User Story: 2. As a user, I want to add details about a job application (e.g., company, position, date applied, status), so that I can keep track of all my job applications in one place.

- Team Member: Nicolas Astros

- User Story: 3. As a user, I want to see a list of my job applications on the dashboard, so I can quickly review the status of each application.

- Team Member: Alejandro Morales

- User Story: 4. As a user, I want to update the status of my job applications, so I can track the progress of each application.

- Team Member: Marco Chaparro

- User Story: 5 As a user, I want to receive notifications for important updates (e.g.,

Interview scheduled, follow-up reminders), so I can stay on top of my job applications.