Sprint Backlog Grooming Meeting

  - Project: Job Applications Organizer

  - Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

  - Start time: 12:15PM

  - End time: 12:45PM

After discussion, we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.

The following user stories/tasks will be completed during this sprint. They are ordered by priority.

User Story: As a user, I want to create an account and be able to login

Acceptance Criteria:

- Users can enter their information to create an account

- Users can login with the created username and password

User Story: As a user, I want to be able to store job applications both manually and automatically into my dashboard account.

Acceptance Criteria:

- The dashboard displays a list of job applications with key details (company name, position, status).

- Each application can be updated manually by the user.

- Users can click on an application to view more details.

User Story: As a user, I want to be able to manually update the status of my job applications, so I can track the progress of each application.

- Acceptance Criteria:

  - Users can select and update the status of an application (e.g., "Interview Scheduled," "Rejected," "Offer Received").

  - Status changes are saved and reflected on the dashboard.

  - The user can change the status of the job application however many times they want and to any status they want.

- User Story: As a user, I want to add details about a job application (e.g., company, position, date applied, status), so that I can keep track of all my job applications in one place.

- Acceptance Criteria:

- Users can input job details (company name, position, application date, status).

- Application entries are saved to the database.

- Users receive confirmation when an application is successfully added.

- Users can automatically save the application from the different platforms

- User Story: As a user, I want to receive notifications for important updates (e.g., interview scheduled, follow-up reminders), so I can stay on top of my job applications.

- Acceptance Criteria:

  - Users receive notifications for changes in application status.

  - Users can opt in or out of notifications.

  - Notifications are sent via email or app notification.

The team members indicated their willingness to work on the following user stories.

- Team Member: Martin Archila

- User Story: As a user, I want to create an account and be able to login

- Team Member: Cairo Crawford

- User Story:   As a user, I want to add details about a job application (e.g., company, position, date applied, status), so that I can keep track of all my job applications in one place.

- Team Member: Nicolas Astros

- User Story: As a user, I want to be able to store job applications both manually and automatically into my dashboard account.

- Team Member: Alejandro Morales

- User Story: As a user, I want to be able to manually update the status of my job applications, so I can track the progress of each application.

- Team Member: Marco Chaparro

- User Story: As a user, I want to receive notifications for important updates (e.g., interview scheduled, follow-up reminders), so I can stay on top of my job applications.