Daily Scrum Meeting Minutes

  - Date: 9/29/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 2:00PM

End time: 2:15PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

Haven't been able to make much progress to my feature due to lack of time.

    - What is planned to be done until the next scrum meeting?

Review changes made to the repo by Martin and proceed with the design of the front end.

    - What are the hurdles?

None.

  - Martin Archila:

    - What have you done since the last scrum meeting?

Coded the login and signup page, merged all the branches to the main, and resolved some issues that were occurring with the code

    - What is planned to be done until the next scrum meeting?

Style the login/signup

    - What are the hurdles?

None

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

I'm still working on understanding back-end requirements and defining code skeleton.

    - What is planned to be done until the next scrum meeting?

Meet with team for sprint planning.

    - What are the hurdles?

None

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

I'm still working on understanding back-end requirements and defining code skeleton.

    - What is planned to be done until the next scrum meeting?

Continue writing job application model and service

    - What are the hurdles?

Installing spring boot on my local machine

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

I'm still working on understanding back-end requirements and defining code skeleton.

    - What is planned to be done until the next scrum meeting?

Meet with team for sprint planning.

    - What are the hurdles?

None