Daily Scrum Meeting Minutes

  - Date: 9/20/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 5:30PM

End time: 6:00PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

Focused on designing the navigation bar for the dashboard and creating a branch from main.

    - What is planned to be done until the next scrum meeting?

Complete a simple design of navigation bar and dashboard page so my teammates can test their features.

    - What are the hurdles?

No hurdles.

  - Martin Archila:

    - What have you done since the last scrum meeting?

Created a new repository for the project that involved React with Nico, and setup the main branch and a separate branch for me to work on the login/signup page

    - What is planned to be done until the next scrum meeting?

Work on the login/signup page

    - What are the hurdles?

No hurdles

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

I have been setting up the environment to start the development of the backend and database

    - What is planned to be done until the next scrum meeting?

Start coding

    - What are the hurdles?

None at the moment

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

Met with the team to discuss current database diagram and ensure we avoid any redundancies before we start coding.

    - What is planned to be done until the next scrum meeting?

Start coding.

    - What are the hurdles?

No hurdles.

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

Since the last meeting I continued working on the logical design of the app and its architecture, focusing on the most important features first.

    - What is planned to be done until the next scrum meeting?

Until the next meeting I plan to finish the design of the app and then do a high level overview of it to double check for any logical errors

    - What are the hurdles?

No hurdles today