Sprint Retrospective Meeting Minutes

  - Project: Future Astro - Job Applications Organizer

  - Attendees:  Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

  - Start time: 7:30pm

  - End time: 8:00pm

- What went wrong?

- To better align with the team’s skills, the language for the back-end was changed from python using Django to Java using SpringBoot.

- Did we do a good job estimating our team's work capacity?

- Yes, the tasks planned for this sprint were mostly achieved.

- Did we estimate the time required for each user story/task well?

- Yes we did, the time estimated for each story was correctly estimated.

- Did each team member work as scheduled?

Yes.

- What went right?

- Progress was made with the development of the front-end and back-end and the merging of these two branches to main.

- How do we address the issues in the next sprint?

No issue was encountered.

- How to improve the process?

- More specific sub tasks assigned to each team member for the development of each feature.

- How to improve the product?

- Style the login/signup page and the frontend overall to match the desired outcome. Connect the frontend and backend together.