Daily Scrum Meeting Minutes

  - Date: 10/10/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 2:30PM

End time: 2:45PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

Began testing of API endpoints for saving job applications with Marco’s help.

    - What is planned to be done until the next scrum meeting?

Continue testing of API endpoints for saving job applications with Marco’s help.

    - What are the hurdles?

We are still figuring out which is the best format for storing the job applications for API requests handling.

  - Martin Archila:

    - What have you done since the last scrum meeting?

Started testing the connections between the database and writing of the login and signup page.

    - What is planned to be done until the next scrum meeting?

Have the login and signup database writing working

    - What are the hurdles?

None.

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

Implemented and tested post and get methods for the job application object

    - What is planned to be done until the next scrum meeting?

Continue the developing

    - What are the hurdles?

None

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

Nothing

    - What is planned to be done until the next scrum meeting?

Nothing

    - What are the hurdles?

none

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

- Since the last scrum meeting, I worked on understanding the logic for the back end for the security and tokenization, and exploring what logic is missing.

    - What is planned to be done until the next scrum meeting?

- Until the next scrum meeting, I plan on working on the updating job application method and logic for the back end

    - What are the hurdles?

- No hurdles