Daily Scrum Meeting Minutes

  - Date: 10/3/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 1:00PM

End time: 1:15PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

Pulled changes from main into my branch and discuss with back-end team how to adjust design of dashboard to match current database schema.

    - What is planned to be done until the next scrum meeting?

    - What are the hurdles?

There is some confusion on how to set up front-end to send data to the back end and effectively add a job application manually.

  - Martin Archila:

    - What have you done since the last scrum meeting?

I prepped the signup page for synchronization with the backend and tried to launch the backend and was unsuccessful.

    - What is planned to be done until the next scrum meeting?

To style the login and signup page and get on a call with the team to troubleshoot why I cant start up the backend server

    - What are the hurdles?

None

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

Meet up with the team to discuss the progress and the next steps of the development

    - What is planned to be done until the next scrum meeting?

Continue the development

    - What are the hurdles?

None

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

Worked on backend

    - What is planned to be done until the next scrum meeting?

Continue development

    - What are the hurdles?

none

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

Devised a plan on how to move forward with the architecture for the back end and the API endpoint connections between the front end and back end

    - What is planned to be done until the next scrum meeting?

Update the model class for the user adding the missing attributes and configuring the service methods

    - What are the hurdles?

No hurdles3