Daily Scrum Meeting Minutes

  - Date: 10/7/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 5:00PM

End time: 5:15PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

Developed design and logic for 3 pages: AddApplication, Applications, and Dashboard.

    - What is planned to be done until the next scrum meeting?

Meet with the team for the backlog grooming meeting to see how we are doing with the stories.

    - What are the hurdles?

None.

  - Martin Archila:

    - What have you done since the last scrum meeting?

Research how to connect the frontend with the backend

    - What is planned to be done until the next scrum meeting?

Work with nico to fully connect the front and backend and potentially add authentication

    - What are the hurdles?

None

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

Started working in the implementation of the security model for the backend

    - What is planned to be done until the next scrum meeting?

Continue developing the security module

    - What are the hurdles?

None

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

Met with team

    - What is planned to be done until the next scrum meeting?

Work on backend

    - What are the hurdles?

none

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

- Since the last scrum meeting, I worked on some bug fixing and re organization if the back end

    - What is planned to be done until the next scrum meeting?

- Until the next scrum meeting, I plan to fix some of the logic for the connection between the front end and back end

    - What are the hurdles?

- None