Sprint Retrospective Meeting Minutes

  - Project: Future Astro - Job Applications Organizer

  - Attendees:  Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

  - Start time: 5:30pm

  - End time: 6:00pm

- What went wrong?

- The speed of development of the product has slowed down due to some other responsibilities arising for some of the team members.

- Did we do a good job estimating our team's work capacity?

- The job estimating did not go as planned to to the reasons mentioned in what went wrong this sprint.

- Did we estimate the time required for each user story/task well?

- Since we had to make some adjustments to the frameworks we were using for development, the time estimates were not accurate.

- Did each team member work as scheduled?

The majority of the team did.

- What went right?

- Progress was made with the development of the front-end and back-end and the merging of these two branches to main.

- How do we address the issues in the next sprint?

We will reach out to the Product Owner consistently to make sure the product still aligns with the requirements.

- How to improve the process?

- Be more structured with our workflow to improve our productivity and prevent further delays.

- How to improve the product?

- Streamline the interaction for the user when it comes to entering a job application manually to make it more intuitive to use.