Sprint Backlog Grooming Meeting

  - Project: Future Astro - Job Applications Tracker/Organizer

  - Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

  - Start time: 6:15PM

  - End time: 6:45PM

After discussion, we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.

The following user stories/tasks will be completed during this sprint. They are ordered by priority.

User Story: As a user, I want to have the security that authorization will be enforced on my data.

Acceptance Criteria:

- The navbar and other information/pages cannot be accessed by inputting the domain name and a random route like “rocket”

- If a user tries to route directly to “/dashboard” “/jobapplication”, esc. They should be pushed back to the login page to sign in.

- User is able to change their password in case of  security alert

- Set password restrictions

- User Story: As a user, I want to be able to ensure that the application is connected to the database to ensure efficient request and posting of data from the front end.

Acceptance Criteria:

- GET request for a job application are correctly formatted and showing in the application when the request is made.

- POST request for a job application are correctly formatted and showing in the application database.

- API endpoint tokens are safely stored with each request.

User Story: As a user I want to be able to manually update the “status” bar of my job application whenever I want and however many times I want.

Acceptance Criteria:

- The status of my application displays correctly in the dashboard

- I can update the status whenever I want

- I can update the status however many times I want

- I can choose from a list of status such as “Denied”, “In-progress”, “Accepted”

- User Story: As a user, I want to receive notifications for important updates (e.g., Interview scheduled, follow-up reminders), so I can stay on top of my job applications.

Acceptance Criteria:

- The user receives an alert if an interview has been scheduled

- The user receives an alter if there is any follow up

- The user receives a reminder before the interview

The team members indicated their willingness to work on the following user stories.

- Team Member: Martin Archila

- User Story: As a user, I want to have the security that authorization will be enforced on my data.

- Team Member: Nicolas Astros

- User Story: As a user, I want to be able to ensure that the application is connected to the database to ensure efficient request and posting of data from the front end.

- Team Member: Alejandro Morales

- User Story: As a user I want to be able to manually update the “status” bar of my job application whenever I want and however many times I want.

- Team Member: Marco Chaparro

- User Story: As a user, I want to receive notifications for important updates (e.g., Interview scheduled, follow-up reminders), so I can stay on top of my job applications.