Daily Scrum Meeting Minutes

  - Date: 10/23/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 4:00PM

End time: 4:30PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

Updated front end to follow Angular template for faster development.

    - What is planned to be done until the next scrum meeting?

Work with backend team to do API calls to the database once it is hosted.

    - What are the hurdles?

None.

  - Martin Archila:

    - What have you done since the last scrum meeting?

Looked into how to implement the Navbar for better security and user experience

    - What is planned to be done until the next scrum meeting?

Implement secured routing to prevent random urls from accessing the site and preventing users to bypass authentication and authorization

    - What are the hurdles?

none

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

Created a virtual host for the database

    - What is planned to be done until the next scrum meeting?

Continue the development and integration of the backend.

    - What are the hurdles?

None

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

Worked on backend and testing

    - What is planned to be done until the next scrum meeting?

Work on testing

    - What are the hurdles?

none

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

- Since the last scrum meeting, I worked on reviewing and testing the back-end architecture.

    - What is planned to be done until the next scrum meeting?

- Until the next scrum meeting, I plan to meet with my team to discuss the architecture of the program.

    - What are the hurdles?

- No hurdles