Daily Scrum Meeting Minutes

  - Date: 10/22/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

Start time: 2:00PM

End time: 2:30PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

I focused on reviewing the documentation for React to continue improving the front-end quality.

    - What is planned to be done until the next scrum meeting?

Ensure every time a job application is made manually through the front end, it will be successfully added to the database.

    - What are the hurdles?

None.

  - Martin Archila:

    - What have you done since the last scrum meeting?

I focused on researching how to implement protected routing and the navbar in a different way to improve the experience and security

    - What is planned to be done until the next scrum meeting?

Continue researching

    - What are the hurdles?

    - None

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

I have been fixing minor errors in the API calls, and implementing error catchers

    - What is planned to be done until the next scrum meeting?

Continue the development

    - What are the hurdles?

None

  - Cairo Crawford:

    - What have you done since the last scrum meeting?

Worked on backend and testing

    - What is planned to be done until the next scrum meeting?

Work on testing

    - What are the hurdles?

none

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

- Since the last scrum meeting, I worked on the logic for the back end

    - What is planned to be done until the next scrum meeting?

- Meet with my team to discuss more of the design

    - What are the hurdles?

- No hurdles