Sprint Retrospective Meeting Minutes

  - Project: Future Astro - Job Applications Organizer

  - Attendees:  Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

  - Start time: 5:30pm

  - End time: 6:00pm

- What went wrong?

- We weren’t able to meet as a team for our most important weekly meeting to discuss progress.

- Did we do a good job estimating our team's work capacity?

  - For this sprint team members were busier than for earlier sprints but still work was able to get done.

- Did we estimate the time required for each user story/task well?

  - For the most part we did except for the task for hosting the SQL database server.

- Did each team member work as scheduled?

  - For the most part they did

- What went right?

  - We began research into hosting a SQL database server for development

- How do we address the issues in the next sprint?

  - We continue working on this task and divide it between the team members.

- How to improve the process?

- Make sure we can have a weekly team meeting to discuss progress

- How to improve the product?

- Test some of the developing features and find out what is missing and how to improve them