Sprint Retrospective Meeting Minutes

  - Project: Future Astro - Job Applications Organizer

  - Attendees:  Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

  - Start time: 5:30pm

  - End time: 6:00pm

- What went wrong?

There was little time for development due to midterms, conferences, and other activities that prevented the team from meeting during the week and discussing progress.

- Did we do a good job estimating our team's work capacity?

The work was decent. We had little time for development during this sprint since more than half of the team was out-of-state.

- Did we estimate the time required for each user story/task well?

We didn’t. Most of the team couldn’t finish their user stories for this sprint on team due to the time and responsibilities issues mentioned.

- Did each team member work as scheduled?

Most of the team members did. However, most changes need to be pushed to the main repository so all the team can work with the latest changes and prevent any future conflicts in the code.

- What went right?

We chose simple, yet useful tools to improve the speed of development of the project.

- How do we address the issues in the next sprint?

We will assign user stories depending on the complexity of each task and determine a time frame for each of the stories considering we are near the deadline to present the final product of our project.

- How to improve the process?

One team member should act as a product owner to properly assign user stories to each team member, and we should also keep track of the stories being completed each sprint to accurately measure how much work each team member is actually completing.

- How to improve the product?

The product needs to be hosted so any user can access it and interact with it without needing any of our computers to act as the server of the project.