Sprint Backlog Grooming Meeting

  - Project: Future Astro - Job Applications Tracker/Organizer

  - Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Cairo Crawford, Alejandro Morales

  - Start time: 6:15PM

  - End time: 6:45PM

After discussion, we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.

The following user stories/tasks will be completed during this sprint. They are ordered by priority.

User Story: As a user I want to be able to share what the product can do and feel secured while using the application.

Acceptance Criteria:

- Landing page is completed

- The site uses secure routing, meaning users have to login and be logged in to access any content

- Signup page accounts for human errors.

User Story: As a user, I want to be able to navigate between pages once I log in and interact with the dashboard features.

Acceptance Criteria:

  - Routing between pages works as expected.

  - User can interact with the dashboard component by adding/editing job applications manually

  - Job Applications can be viewed separately in their own page

  - Job application information is stored appropriately in the database since it needs to be linked to each user’s information and updated dynamically.

User Story: As a user I want to be able to automatically save a job application to my dashboard through the use of a simple chrome extension.

Acceptance Criteria:

- The chrome extension saves important details to my dashboard

- The chrome extension is very simple to use

- The data saved to my dashboard is correct

User Story:

Acceptance Criteria:

  - Applications I make through different job posting websites show automatically in the My Applications page of the website

  - I can edit each application manually if needed.

  - I can turn on and off the plug in that scrapes the information for the job application to be added into the My Applications page.

- User Story: As a user, I want to receive notifications for important updates (e.g.,  Interview scheduled, follow-up reminders), so I can stay on top of my job applications.

Acceptance Criteria:

  - Users receive notifications for changes in application status.

  - Users can opt in or out of notifications.

  - Notifications are sent via email or app notification.

The team members indicated their willingness to work on the following user stories.

- Team Member: Martin Archila

- User Story: As a user I want to be able to share what the product can do and feel secured while using the application.

- Team Member: Nicolas Astros

- User Story: As a user, I want to be able to navigate between pages once I log in and interact with the dashboard features.

- Team Member: Alejandro Morales

- User Story: As a user I want to be able to automatically save a job application to my dashboard through the use of a simple chrome extension.

- Team Member: Marco Chaparro

- User Story: As a user, I want to receive notifications for important updates (e.g.,

- Interview scheduled, follow-up reminders), so I can stay on top of my job applications.

- Team Member: Cairo Crawford

- User Story: As a user, I want to be able to see the job applications I apply through websites such as American Express and Google Jobs, show dynamically in my dashboard.