Sprint Backlog Grooming Meeting

  - Project: Future Astro - Job Applications Tracker/Organizer

  - Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Alejandro Morales

  - Start time: 6:15PM

  - End time: 6:45PM

After discussion, we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.

The following user stories/tasks will be completed during this sprint. They are ordered by priority.

User Story: as a user I want to be able to logout securely

Acceptance Criteria: User session  is erased and user is logged out and taken back to the login page

User Story: As a user, I would like to use the chrome extension to save job applications automatically into my dashboard with the same format as my other job applications.

Acceptance Criteria:

  - The chrome extension is able to save a job into a user's account by connecting to the JWT of the user’s login.

  - Each job application that gets saved through the extension will have as nots “Saved from [Specific Job Posting Website]”

  - The user can edit or delete any of the job applications that get added through the chrome extension by interacting with the dashboard.

User Story: As a user i want to be able to access a calendar from the home page to organize events

Acceptance Criteria:

- I can add and remove events

- I can see all of the evets in my calendar

- I can add details about the events

User Story: As a user I want to be able to save applications to my dashboard by using a simple chrome extension that saves important details of the application.

Acceptance Criteria:

- The job posting saves automatically to my dashboard

- The details of the job posting save correctly to my dashboard

- The status of the job application saves correctly

The team members indicated their willingness to work on the following user stories.

- Team Member: Martin Archila

- User Story: as a user, i want to be able to logout securely

- Team Member: Nicolas Astros

- User Story: As a user i want to be able to access a calendar from the home page to organize events

- Team Member: Alejandro Morales

- User Story: As a user I want to be able to save applications to my dashboard by using a simple chrome extension that saves important details of the application.

- Team Member: Marco Chaparro

- User Story: As a user, I would like to use the chrome extension to save job applications automatically into my dashboard with the same format as my other job applications.