Daily Scrum Meeting Minutes

  - Date: 12/2/2024

Attendees: Nicolas Astros, Martin Archila, Marco Chaparro, Alejandro Morales

Start time: 8:00PM

End time: 8:15PM

  - Nicolas Astros:

    - What have you done since the last scrum meeting?

Met with the team and improved interface of dashboard page when a user logs in.

    - What is planned to be done until the next scrum meeting?

Improve logic of web scraper to properly grab information for a job posting and also allow the scraper to collect information from other job posting websites such as LinkedIn.

    - What are the hurdles?

None.

  - Martin Archila:

    - What have you done since the last scrum meeting?

Worked on the logout

    - What is planned to be done until the next scrum meeting?

Finish logout implementation

    - What are the hurdles?

none

  - Marco Chaparro:

    - What have you done since the last scrum meeting?

I have been working on minor fixes for the backend and testing

    - What is planned to be done until the next scrum meeting?

Continue the testing.

    - What are the hurdles?

None

  - Alejandro Morales:

    - What have you done since the last scrum meeting?

- Since the last scrum meeting, I worked on the implementation of the JWT token with the microservice architecture.

    - What is planned to be done until the next scrum meeting?

- Until the next scrum meeting, I plan to keep working on that.

    - What are the hurdles?

- No hurdles