Daily Scrum Meeting Minutes:

Attendees: Zavier Rodriguez(Group Lead), Frederick Gonzalez, Jean Bagnis, Jonathan Rizo, Alejandro Hernandez

Start time: 5:00PM

End time: 5:30PM

Zavier Rodriguez:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Frederick Gonzalez:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners.

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Jean Bagnis:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners.

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Jonathan Rizo:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners.

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Alejandro Hernandez:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners.

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Transcribe:

0:0:6.261 --> 0:0:20.821
 Zavier Rodriguez
 So I didn't change much on the backlog for grooming just because it's kind of like the same thing like discuss on what to focus with the vulnerability scanner, discuss the research topics on the vulnerability scanner.

0:0:21.361 --> 0:0:24.121
 Zavier Rodriguez
 Actually, we should put one more of.

0:0:25.661 --> 0:0:26.181
 Zavier Rodriguez
 The.

0:0:29.381 --> 0:0:29.901
 Zavier Rodriguez
 Play it.

0:0:47.431 --> 0:0:48.991
 Zavier Rodriguez
 I actually added two more.

0:0:48.991 --> 0:0:49.831
 Zavier Rodriguez
 Give me one second.

0:1:11.21 --> 0:1:16.981
 Zavier Rodriguez
 Yeah. So I just had like two other extra bullet points, but yeah, there's not much that I did this week.

0:1:17.141 --> 0:1:25.501
 Zavier Rodriguez
 I I did go through Orlando, so I kinda just had like a little free weekend, so didn't do much on the sense of research or setup wise.

0:1:27.141 --> 0:1:28.861
 Zavier Rodriguez
 I did on Friday, I believe.

0:1:28.901 --> 0:1:38.581
 Zavier Rodriguez
 Or I'm sorry. On Thursday set up the Windows machine so all I need to pretty much do is just download the two V, miss the vulnerability the.

0:1:40.221 --> 0:1:40.661
 Zavier Rodriguez
 What was it?

0:1:42.191 --> 0:1:44.111
 Zavier Rodriguez
 Man, I am blanking out, but.

0:1:46.981 --> 0:1:49.861
 Zavier Rodriguez
 The VM Metasloitable metasloitable 2.

0:1:47.201 --> 0:1:48.81
 Jonathan Rizo
 This photo can.

0:1:51.861 --> 0:2:4.261
 Zavier Rodriguez
 To get that up and running and then as well, hopefully we could just scan more things through that or set up a what I'm trying to do is have a vulnerable machine which will be metasloitable.

0:2:6.101 --> 0:2:17.261
 Zavier Rodriguez
 And then I do have to do more research on metaslootable to see on what other stuff we can create to kind of make it more vulnerable in the sense of like a fake database in metasloitable if possible.

0:2:18.231 --> 0:2:34.391
 Zavier Rodriguez
 Or maybe I'll just find like another VM that we could just download and install and that could be like the vulnerable database so that we can scan for those, scan for SQL injections, scan for other stuff and hopefully that'll work.

0:2:34.391 --> 0:2:44.991
 Zavier Rodriguez
 But yet again, I still need to set up the two VM machines, which is the Kali Linux with the nuclei installed and as well the METASLOITABLE 2.

0:2:46.141 --> 0:2:47.461
 Zavier Rodriguez
 And then get the two talking.

0:2:49.461 --> 0:2:53.821
 Zavier Rodriguez
 Then from there, hopefully we can add more stuff with the within the metasloitable.

0:2:56.101 --> 0:2:57.181
 Zavier Rodriguez
 But yeah, that's it for me.

0:3:2.161 --> 0:3:2.961
 Jonathan Rizo
 So I was.

0:3:3.1 --> 0:3:18.241
 Jonathan Rizo
 I wasn't able to really do much today, but I was able to connect the the two virtual machines and they ping. I was gonna plan on doing like, you know, just a sample script, maybe like have chat GB teachers generate something for me, right?

0:3:18.581 --> 0:3:18.701
 Zavier Rodriguez
 Huh.

0:3:19.321 --> 0:3:21.321
 Jonathan Rizo
 But I haven't been home.

0:3:21.681 --> 0:3:23.481
 Jonathan Rizo
 I was already feeding for my computer like.

0:3:25.41 --> 0:3:27.1
 Jonathan Rizo
 At work, but I just had.

0:3:27.1 --> 0:3:34.641
 Jonathan Rizo
 I was just too busy at work that I couldn't keep working on it, but definitely when I get home and probably like on Tuesday, I'll let you guys know how that went.

0:3:40.841 --> 0:3:45.641
 Jean Bagnis
 So I just I was looking a little bit into the the YAML templates.

0:3:47.181 --> 0:3:54.261
 Jean Bagnis
 I think for our presentation, I feel like it would be a good idea just to have like our own custom template.

0:3:54.261 --> 0:3:55.301
 Jean Bagnis
 Just I don't know.

0:3:55.301 --> 0:3:59.661
 Jean Bagnis
 Just add something more. We can go over and it's not that hard to make. Like it's pretty simple.

0:3:55.491 --> 0:3:55.611
 Zavier Rodriguez
 Hmm.

0:3:59.781 --> 0:4:15.581
 Jean Bagnis
 It's just making sure that like it works with whatever VM we're gonna use and make sure like something comes up like during the during the presentation and then on their on their GitHub, they have like their own like template editor. Like if there's this project discovery and it.

0:4:16.461 --> 0:4:16.581
 Jean Bagnis
 It.

0:4:18.751 --> 0:4:22.351
 Jean Bagnis
 Umm, a bunch of templates like I searched for Linux machines and I was trying to find.

0:4:24.381 --> 0:4:26.661
 Jean Bagnis
 Like templates that would like search the machine.

0:4:28.261 --> 0:4:30.101
 Jean Bagnis
 And like like they searches like malware and stuff.

0:4:30.621 --> 0:4:37.661
 Jean Bagnis
 And you could, but we could also make our own here, because it's like you could, like, edit it and it has like built in like AI like.

0:4:39.621 --> 0:4:40.461
 Zavier Rodriguez
 That's pretty cool.

0:4:40.181 --> 0:4:44.901
 Jean Bagnis
 Yeah, it's like AI power. Like you could like chat with it and it'll, like, make it with you.

0:4:44.901 --> 0:4:49.141
 Jean Bagnis
 So it's like it shouldn't be that difficult to, like, make the template itself.

0:4:51.141 --> 0:4:52.381
 Zavier Rodriguez
 That's actually really sick.

0:4:52.381 --> 0:4:56.381
 Zavier Rodriguez
 Where is that the template maker thing?

0:4:57.61 --> 0:4:58.661
 Zavier Rodriguez
 I'm on their website so like.

0:4:59.671 --> 0:5:2.231
 Jean Bagnis
 Are you on on the the git? The GitHub?

0:5:1.281 --> 0:5:2.361
 Zavier Rodriguez
 I'm on the GitHub, yeah.

0:5:3.231 --> 0:5:11.671
 Jean Bagnis
 Oh yeah, just Scroll down and like the main readme, Scroll down all the way past where it says nuclei, templates, community and rewards.

0:5:13.631 --> 0:5:13.871
 Zavier Rodriguez
 OK.

0:5:13.871 --> 0:5:15.111
 Zavier Rodriguez
 Yeah. And then I select that.

0:5:14.691 --> 0:5:20.131
 Jean Bagnis
 Yeah, yeah. And it says try try online with our free AI powered nuclei template editor.

0:5:18.711 --> 0:5:19.31
 Zavier Rodriguez
 Oh ****.

0:5:19.31 --> 0:5:19.551
 Zavier Rodriguez
 Yeah. Nice.

0:5:20.291 --> 0:5:23.411
 Jean Bagnis
 Yeah. So there you can also search templates too.

0:5:21.761 --> 0:5:22.401
 Zavier Rodriguez
 Nice, cool.

0:5:23.411 --> 0:5:25.371
 Jean Bagnis
 So it's yeah, there's a lot, it's like 10,000.

0:5:26.431 --> 0:5:29.471
 Zavier Rodriguez
 Yeah, I see public templates, early templates.

0:5:31.161 --> 0:5:32.81
 Zavier Rodriguez
 A bunch of cves.

0:5:32.81 --> 0:5:43.881
 Zavier Rodriguez
 So that's actually really good. What we could do is maybe see what type of metasloitable has like CVE wise and then maybe just create like a bunch of templates up on that.

0:5:44.321 --> 0:5:45.641
 Zavier Rodriguez
 It's really cool actually.

0:5:45.641 --> 0:5:46.161
 Zavier Rodriguez
 Holy crap.

0:5:46.161 --> 0:5:49.1
 Zavier Rodriguez
 It has like network related HTTP.

0:5:50.681 --> 0:5:50.721
 Zavier Rodriguez
 File.

0:5:52.671 --> 0:5:52.751
 Zavier Rodriguez
 DM.

0:5:56.1 --> 0:5:58.81
 Zavier Rodriguez
 Cloud as well AWS.

0:5:59.761 --> 0:6:1.521
 Zavier Rodriguez
 And this is actually kinda sick.

0:6:8.571 --> 0:6:15.771
 Zavier Rodriguez
 Yeah, there's so much templates here that we gotta kinda find. Which one is best for our project.

0:6:17.361 --> 0:6:23.1
 Jean Bagnis
 Just to make sure it like works hand in hand with the VM and stuff and detect something.

0:6:22.571 --> 0:6:23.691
 Zavier Rodriguez
 And this is pretty cool.

0:6:23.691 --> 0:6:24.331
 Zavier Rodriguez
 This is pretty cool.

0:6:24.331 --> 0:6:25.251
 Zavier Rodriguez
 I do like this.

0:6:25.331 --> 0:6:28.91
 Zavier Rodriguez
 I just don't know how it works with like.

0:6:30.561 --> 0:6:32.41
 Zavier Rodriguez
 Let me see back door.

0:6:35.591 --> 0:6:35.911
 Zavier Rodriguez
 OK.

0:6:35.911 --> 0:6:38.351
 Zavier Rodriguez
 So we just need like the host name, so OK.

0:6:40.241 --> 0:6:40.681
 Zavier Rodriguez
 And then.

0:6:44.201 --> 0:6:48.521
 Zavier Rodriguez
 Multiple ZTE router panels were detected critical.

0:6:51.91 --> 0:7:8.371
 Zavier Rodriguez
 Yeah, that's. This is the probably gonna be like the meat of the project is really trying to create the templates. This is gonna be something that we we are gonna need to take some time because unfortunately I am not an expert in YAML, but hopefully the AI can.

0:7:2.591 --> 0:7:3.391
 Jean Bagnis
 Yeah, for sure.

0:7:7.311 --> 0:7:7.511
 Jean Bagnis
 Yeah.

0:7:8.371 --> 0:7:10.931
 Zavier Rodriguez
 Be like, Oh yeah, just, you know, changer here.

0:7:10.931 --> 0:7:12.171
 Zavier Rodriguez
 Hopefully it's good enough.

0:7:12.171 --> 0:7:12.611
 Zavier Rodriguez
 I don't know.

0:7:18.431 --> 0:7:22.71
 Zavier Rodriguez
 But yeah, let me check some other ones here.

0:7:24.241 --> 0:7:34.121
 Zavier Rodriguez
 Because I did not see this in in the GitHub. So I just wanna kinda run through it to see how how hard it is to make these templates.

0:7:35.961 --> 0:7:36.481
 Zavier Rodriguez
 OK.

0:7:36.481 --> 0:7:41.881
 Zavier Rodriguez
 So you just need to, we essentially just need to have the host name and then the port number.

0:7:43.521 --> 0:7:48.521
 Zavier Rodriguez
 Which hopefully that'll be easy to retrieve in the sense of like the TV.

0:7:48.521 --> 0:7:49.121
 Zavier Rodriguez
 Miss talking.

0:7:49.121 --> 0:7:49.641
 Zavier Rodriguez
 I'm not sure.

0:7:51.741 --> 0:7:52.341
 Zavier Rodriguez
 Port.

0:7:55.761 --> 0:7:57.681
 Zavier Rodriguez
 Say it even has like honey pot.

0:7:59.321 --> 0:8:2.201
 Zavier Rodriguez
 Default logins. This is probably one we're gonna use.

0:8:4.1 --> 0:8:7.241
 Zavier Rodriguez
 File transfer protocol anonymous login.

0:8:7.241 --> 0:8:7.721
 Zavier Rodriguez
 This is good.

0:8:10.1 --> 0:8:13.481
 Zavier Rodriguez
 Nice. So like so the file transfer.

0:8:13.481 --> 0:8:17.521
 Zavier Rodriguez
 We just need the user anonymous and then read host name again.

0:8:20.971 --> 0:8:27.771
 Zavier Rodriguez
 Yeah, I really gotta look into this 'cause. This is gonna be where we shine or we're not.

0:8:27.771 --> 0:8:28.731
 Zavier Rodriguez
 We're not shining.

0:8:28.731 --> 0:8:29.651
 Zavier Rodriguez
 You know what I'm saying? So.

0:8:32.201 --> 0:8:38.801
 Zavier Rodriguez
 If you guys can like once we because someone already has the VM machines working, I'll get it working by tomorrow.

0:8:40.441 --> 0:8:44.521
 Zavier Rodriguez
 Tomorrow I I have like a super chill day, so I should be OK.

0:8:48.381 --> 0:8:55.221
 Zavier Rodriguez
 Yeah, let's try and get at least one of the templates running and then from there it's kind of like a copy and paste hopefully.

0:8:56.761 --> 0:8:58.601
 Zavier Rodriguez
 With the host name and and et cetera so.

0:9:1.381 --> 0:9:2.101
 Zavier Rodriguez
 That's good.

0:9:2.381 --> 0:9:4.581
 Zavier Rodriguez
 And I think that's pretty much it for for us.

0:9:4.581 --> 0:9:8.141
 Zavier Rodriguez
 Alejandro and Fred are are unable to talk right now, so.

0:9:9.641 --> 0:9:10.921
 Zavier Rodriguez
 That's pretty much it for today, guys.

0:9:13.921 --> 0:9:16.521
 Zavier Rodriguez
 We'll see you again tomorrow around like 4:00 PM.

0:9:23.891 --> 0:9:24.811
 Zavier Rodriguez
 Alright, have a good one guys.

0:9:25.411 --> 0:9:25.971
 Jonathan Rizo
 Here it goes.

0:9:26.581 --> 0:9:27.181
 Jean Bagnis
 Thank you. Bye.