Daily Scrum Meeting Minutes:

Attendees: Zavier Rodriguez(Group Lead), Frederick Gonzalez, Jean Bagnis, Jonathan Rizo, Alejandro Hernandez

Start time: 5:00PM

End time: 75:30PM

Zavier Rodriguez:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Frederick Gonzalez:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners.

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Jean Bagnis:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners.

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Jonathan Rizo:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners.

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Alejandro Hernandez:

- How many hours did I work since the last meeting?

- 1 Hour

- What was done since the last scrum meeting?

- This is the first Scrum Meeting.

- What is planned to be done until the next scrum meeting?

- Research topics within the scope of Vulnerability Scanners.

- What are the hurdles?

- Finding how to create and automate the process possibly through code.

Transcribe:

0:0:3.869 --> 0:0:7.549
 Zavier Rodriguez
 Alright, so today's December the 3rd and.

0:0:9.99 --> 0:0:12.179
 Zavier Rodriguez
 Yeah. So one more day for the videos, so.

0:0:13.819 --> 0:0:16.939
 Zavier Rodriguez
 Hold up, because who sent me that video this morning?

0:0:19.349 --> 0:0:19.869
 Jonathan Rizo
 It was me.

0:0:21.329 --> 0:0:21.729
 Zavier Rodriguez
 My bad.

0:0:21.729 --> 0:0:23.9
 Zavier Rodriguez
 I wasn't on the team. She said that.

0:0:23.809 --> 0:0:24.369
 Jonathan Rizo
 Jonathan.

0:0:24.799 --> 0:0:25.359
 Zavier Rodriguez
 Jonathan.

0:0:26.419 --> 0:0:26.579
 Jonathan Rizo
 Yeah.

0:0:28.139 --> 0:0:28.659
 Zavier Rodriguez
 OK.

0:0:30.449 --> 0:0:34.769
 Jonathan Rizo
 I haven't uploaded to the the SharePoint, but I get the.

0:0:34.69 --> 0:0:39.69
 Zavier Rodriguez
 Yeah, I would suggest do that whenever you can. Jean. How is the videos for you going?

0:0:41.179 --> 0:0:41.219
 Jean Bagnis
 I.

0:0:41.299 --> 0:0:56.539
 Jean Bagnis
 I actually haven't started filming the videos because over the the weekend I was upgrading my computer and was meeting a part and I just had it all dismantled, but I got it and I built it yesterday, so I'm definitely gonna have it done either by tonight or early.

0:0:54.159 --> 0:0:54.319
 Zavier Rodriguez
 OK.

0:0:56.619 --> 0:0:59.19
 Jean Bagnis
 Tomorrow. So you don't have to turn it in last second.

0:0:59.789 --> 0:1:0.469
 Zavier Rodriguez
 Yeah, that's fine.

0:1:0.469 --> 0:1:5.509
 Zavier Rodriguez
 Let me see. Actually. OK, actually, Alice is joining in 5 minutes.

0:1:5.509 --> 0:1:7.989
 Zavier Rodriguez
 So, but yeah that that's great.

0:1:8.989 --> 0:1:9.629
 Zavier Rodriguez
 That's fine.

0:1:9.789 --> 0:1:13.829
 Zavier Rodriguez
 Like I I just need it to be honest.

0:1:13.829 --> 0:1:15.429
 Zavier Rodriguez
 We just need it by tomorrow, right?

0:1:18.119 --> 0:1:26.439
 Zavier Rodriguez
 I just, you know, don't want to be like at night waiting for the videos because I essentially have to upload the videos on my FIU account.

0:1:26.879 --> 0:1:29.959
 Zavier Rodriguez
 And then there's like a specific format that he needs it.

0:1:29.959 --> 0:1:30.399
 Zavier Rodriguez
 Like it?

0:1:30.399 --> 0:1:31.319
 Zavier Rodriguez
 It just needs to be.

0:1:31.939 --> 0:1:36.899
 Zavier Rodriguez
 I don't know why, so I I don't know exactly how to do that.

0:1:40.719 --> 0:1:49.359
 Zavier Rodriguez
 So if I need issues I'll just I have to like message you guys on on WhatsApp, but as long as you get it by today or tomorrow, that's fine man.

0:1:49.359 --> 0:1:53.79
 Zavier Rodriguez
 Like, I'm not like pushing it, but like, you know, I do want it to be done.

0:1:54.699 --> 0:1:55.619
 Jean Bagnis
 Yeah, that makes sense.

0:1:56.349 --> 0:2:1.69
 Zavier Rodriguez
 And then we're. I'm just gonna wait for Allie's part because he's doing the introduction.

0:2:1.69 --> 0:2:2.749
 Zavier Rodriguez
 So I have to wait for him.

0:2:4.319 --> 0:2:7.119
 Zavier Rodriguez
 The project documentation is complete.

0:2:8.799 --> 0:2:9.639
 Zavier Rodriguez
 Oh, did you guys?

0:2:12.959 --> 0:2:14.279
 Zavier Rodriguez
 Oh damn. Did I not put?

0:2:15.959 --> 0:2:17.119
 Zavier Rodriguez
 A individual posters OK.

0:2:17.119 --> 0:2:19.159
 Zavier Rodriguez
 Who am I missing here, gene?

0:2:19.159 --> 0:2:20.999
 Zavier Rodriguez
 I need your individual poster.

0:2:23.679 --> 0:2:24.159
 Zavier Rodriguez
 And.

0:2:25.759 --> 0:2:28.199
 Zavier Rodriguez
 Jonathan, I already have Fred.

0:2:28.199 --> 0:2:29.199
 Zavier Rodriguez
 I have Ali.

0:2:29.199 --> 0:2:31.319
 Zavier Rodriguez
 I have. Oh, and mine, obviously mine.

0:2:31.839 --> 0:2:33.39
 Zavier Rodriguez
 Let me actually upload mine.

0:2:35.729 --> 0:2:36.649
 Jean Bagnis
 Yeah, same thing.

0:2:36.649 --> 0:2:37.769
 Jean Bagnis
 I I already have it done.

0:2:37.809 --> 0:2:44.849
 Jean Bagnis
 It's just on my Azure V, but that one for tonight for sure, that's already gonna be submitted today. When when I get home for sure.

0:2:38.919 --> 0:2:39.79
 Zavier Rodriguez
 OK.

0:2:44.79 --> 0:2:44.239
 Zavier Rodriguez
 OK.

0:2:46.39 --> 0:2:47.79
 Zavier Rodriguez
 Suite 0.

0:2:47.79 --> 0:2:49.39
 Zavier Rodriguez
 Let me add my individual poster.

0:2:51.169 --> 0:2:54.89
 Zavier Rodriguez
 And then what else do we need?

0:2:56.279 --> 0:2:59.399
 Zavier Rodriguez
 Shoot, I still have that link right for the form.

0:3:1.159 --> 0:3:1.319
 Zavier Rodriguez
 OK.

0:3:1.319 --> 0:3:4.799
 Zavier Rodriguez
 Let me see if there's anything else that I will need here.

0:3:6.559 --> 0:3:16.79
 Zavier Rodriguez
 Use the same so the instructions is crazy you you publish your video on YouTube, make it publicly available and then you must click on share and then choose embedded.

0:3:17.759 --> 0:3:22.839
 Zavier Rodriguez
 You will get a sting, a string I guess is what he meant like this.

0:3:24.729 --> 0:3:25.49
 Zavier Rodriguez
 Uh huh.

0:3:29.389 --> 0:3:29.749
 Zavier Rodriguez
 OK.

0:3:34.69 --> 0:3:35.509
 Zavier Rodriguez
 So the demo video.

0:3:37.279 --> 0:3:45.319
 Zavier Rodriguez
 Oh, let me see if the the shortcomings video and how to use video. Jean is separate because you're going to do 2 separate videos, or you're going to just make it 1.

0:3:47.309 --> 0:3:55.989
 Jean Bagnis
 I'm I'm thinking about just making them two separate if the shortcomings for example, is like really short, then maybe I'll talk about, yeah.

0:3:53.689 --> 0:3:55.249
 Zavier Rodriguez
 OK, let me let me see what we need.

0:3:55.249 --> 0:3:58.329
 Zavier Rodriguez
 Let me see what we need, because for sure we need the introduction video.

0:4:0.719 --> 0:4:3.719
 Zavier Rodriguez
 And then the demo is how to use.

0:4:3.719 --> 0:4:7.799
 Zavier Rodriguez
 So I would say the demo's the the priority one.

0:4:7.799 --> 0:4:15.279
 Zavier Rodriguez
 So if you can get if you can knock that one out today or tomorrow, it doesn't matter. Just the point is, is that we need the demo video.

0:4:18.309 --> 0:4:20.909
 Zavier Rodriguez
 The project documentation.

0:4:21.429 --> 0:4:26.989
 Zavier Rodriguez
 That's the the Word document project presentation slides.

0:4:26.989 --> 0:4:28.29
 Zavier Rodriguez
 I pretty much did that.

0:4:28.29 --> 0:4:36.229
 Zavier Rodriguez
 The only thing is that I will need someone to like, you know, kind of just make it look pretty 'cause. I made it very simple in the sense of like visually.

0:4:39.479 --> 0:4:50.999
 Zavier Rodriguez
 So if you guys think you guys wanna like change something, just what I recommend is don't change the notes at the bottom because the notes I I pretty much have it set for presentation day.

0:4:50.999 --> 0:4:52.519
 Zavier Rodriguez
 I literally just gonna read the script.

0:4:55.689 --> 0:4:59.409
 Zavier Rodriguez
 For the slides. So that's for that.

0:5:6.219 --> 0:5:11.219
 Zavier Rodriguez
 I'm not sure if we're going to need to do a demonstration, so I left the slide saying demonstration.

0:5:16.359 --> 0:5:17.519
 Zavier Rodriguez
 So yeah, that's pretty much it.

0:5:18.439 --> 0:5:32.479
 Zavier Rodriguez
 Like just I I need someone to or like at least like maybe two people minimum to to just, like, work on the slides visually like providing kind of like clip art or anything like that.

0:5:32.479 --> 0:5:33.319
 Zavier Rodriguez
 Who would like to do that?

0:5:35.769 --> 0:5:37.169
 Jonathan Rizo
 I could do maybe one of it.

0:5:37.949 --> 0:5:40.29
 Zavier Rodriguez
 So let me put here Jonathan for clip art.

0:5:54.29 --> 0:6:7.389
 Zavier Rodriguez
 And it's really it's, it's really just like adding a few things, man, if you want to, like, get an idea on like what to put, you could look at the notes at the bottom of the the slides and like, that's what I'm gonna be talking about. So if.

0:6:7.389 --> 0:6:12.109
 Zavier Rodriguez
 You wanna kind of like add something like a little bit of fluff on that you can.

0:6:16.49 --> 0:6:17.89
 Zavier Rodriguez
 And.

0:6:22.819 --> 0:6:26.819
 Zavier Rodriguez
 Let me go to the announcements for that class, the capstone class.

0:6:31.359 --> 0:6:31.879
 Zavier Rodriguez
 Because.

0:6:36.9 --> 0:6:38.89
 Zavier Rodriguez
 We need to see what the final deliverable needs.

0:6:42.849 --> 0:6:43.489
 Zavier Rodriguez
 O videos.

0:6:43.489 --> 0:6:45.129
 Zavier Rodriguez
 Yeah, it's pretty much everything else.

0:6:45.129 --> 0:6:47.449
 Zavier Rodriguez
 It's pretty much everything that we need for tomorrow.

0:6:49.319 --> 0:6:52.439
 Zavier Rodriguez
 And then crap. That's pretty much it, guys. Like we're done.

0:6:57.69 --> 0:6:58.549
 Zavier Rodriguez
 We are done after this.

0:7:1.459 --> 0:7:1.619
 Zavier Rodriguez
 OK.

0:7:1.619 --> 0:7:2.979
 Zavier Rodriguez
 So the intro.

0:7:3.299 --> 0:7:7.259
 Zavier Rodriguez
 Oh, make sure that you guys do the videos as formatted.

0:7:7.259 --> 0:7:10.579
 Zavier Rodriguez
 This way I'm gonna send a screenshot of this to the.

0:7:12.389 --> 0:7:13.549
 Zavier Rodriguez
 To the group chat here.

0:7:17.969 --> 0:7:19.369
 Zavier Rodriguez
 I blocked out one of the things.

0:7:19.369 --> 0:7:24.169
 Zavier Rodriguez
 Let me I'm just not gonna highlight anything 'cause when I highlight it, it just blocks the other ****.

0:7:24.649 --> 0:7:26.729
 Zavier Rodriguez
 But actually I'm gonna color it in here.

0:7:31.49 --> 0:7:31.969
 Zavier Rodriguez
 Just like a few things.

0:7:38.749 --> 0:7:42.709
 Jonathan Rizo
 I don't know if you saw the message I sent you, but I I just made another like.

0:7:43.489 --> 0:7:44.209
 Zavier Rodriguez
 On the WhatsApp.

0:7:44.579 --> 0:7:45.419
 Jonathan Rizo
 Yeah. I just.

0:7:45.419 --> 0:7:48.699
 Jonathan Rizo
 I just made another template for JavaScript injection.

0:7:50.669 --> 0:7:55.669
 Jonathan Rizo
 That way it's just like you have yours 'cause you did like two or three, right?

0:7:57.309 --> 0:7:57.789
 Zavier Rodriguez
 Did one.

0:7:57.979 --> 0:8:4.219
 Jonathan Rizo
 01 I did two and then I think Ali did three and then Fred and Jean should have one each.

0:8:4.219 --> 0:8:9.339
 Jonathan Rizo
 So it it doesn't look like you know, Ali did most of the work or anything.

0:8:10.399 --> 0:8:11.39
 Zavier Rodriguez
 Yeah. No, I I don't.

0:8:11.39 --> 0:8:14.279
 Zavier Rodriguez
 I don't think that's gonna be anything like too alarming, bro.

0:8:14.279 --> 0:8:20.759
 Zavier Rodriguez
 I think we're gonna be OK as long as you do one, you should be fine. If you wanna do another one to, like, do another one. Sure.

0:8:14.869 --> 0:8:15.29
 Jonathan Rizo
 OK.

0:8:18.679 --> 0:8:18.879
 Jonathan Rizo
 It's.

0:8:20.759 --> 0:8:22.359
 Zavier Rodriguez
 But just make sure it works because.

0:8:22.759 --> 0:8:23.719
 Jonathan Rizo
 Oh yeah, mine's worked.

0:8:25.809 --> 0:8:26.649
 Zavier Rodriguez
 You said it works.

0:8:27.109 --> 0:8:31.389
 Jonathan Rizo
 Yeah, maybe you could check it if it works for you, but.

0:8:31.589 --> 0:8:36.589
 Zavier Rodriguez
 If you want send it on the nuclei templates folder and then I'll I'll take a look at it.

0:8:37.419 --> 0:8:37.779
 Jonathan Rizo
 Yeah, it's a.

0:8:37.979 --> 0:8:39.899
 Jonathan Rizo
 It should work like 100% should work.

0:8:41.459 --> 0:8:41.659
 Jonathan Rizo
 But.

0:8:42.299 --> 0:8:44.859
 Zavier Rodriguez
 Laptop is charged 'cause. We're gonna need that.

0:8:45.829 --> 0:8:46.269
 Jonathan Rizo
 I made it.

0:8:46.309 --> 0:8:49.589
 Jonathan Rizo
 I made it look like exactly the same as my other ones so.

0:8:51.259 --> 0:8:54.339
 Zavier Rodriguez
 What's? Wait, what was your first one? And then your second one.

0:8:55.229 --> 0:8:59.229
 Jonathan Rizo
 SQL injection and then the second one is JavaScript injection.

0:8:59.829 --> 0:9:2.29
 Zavier Rodriguez
 OK, cool. Yeah, good.

0:9:6.829 --> 0:9:10.29
 Zavier Rodriguez
 I'm just trying to think if there's anything else 'cause that's that's really much it.

0:9:10.29 --> 0:9:11.669
 Zavier Rodriguez
 The the main things is the.

0:9:17.819 --> 0:9:18.659
 Zavier Rodriguez
 Because the videos.

0:9:18.699 --> 0:9:23.819
 Zavier Rodriguez
 We just need the videos but from Ally and then Jean and then.

0:9:23.99 --> 0:9:26.99
 Jonathan Rizo
 Can you send? Sorry the format for the name.

0:9:27.429 --> 0:9:28.429
 Zavier Rodriguez
 Oh yeah, my bad.

0:9:27.659 --> 0:9:27.739
 Jonathan Rizo
 Is.

0:9:28.429 --> 0:9:30.309
 Zavier Rodriguez
 Yeah, I took the picture, but I just never sent it.

0:9:30.309 --> 0:9:31.469
 Zavier Rodriguez
 Let me send it now.

0:9:30.999 --> 0:9:35.639
 Jonathan Rizo
 Yeah, I'm better. Rename it and put it in the SharePoint. It's a little.

0:9:35.509 --> 0:9:37.349
 Zavier Rodriguez
 I just put it right now.

0:9:37.349 --> 0:9:37.909
 Zavier Rodriguez
 I just sent it.

0:9:44.29 --> 0:9:44.189
 Jonathan Rizo
 OK.

0:9:46.279 --> 0:9:47.559
 Zavier Rodriguez
 Kind of just needs to look like that.

0:9:49.559 --> 0:9:50.319
 Zavier Rodriguez
 And then.

0:9:53.39 --> 0:9:59.599
 Zavier Rodriguez
 Me. Go on YouTube to kind of like start creating the and you uploaded the the template.

0:10:6.409 --> 0:10:6.649
 Zavier Rodriguez
 Good.

0:10:6.839 --> 0:10:7.599
 Jonathan Rizo
 We're typing.

0:10:8.229 --> 0:10:9.509
 Zavier Rodriguez
 Dude, you're good, man. You could.

0:10:9.509 --> 0:10:10.309
 Zavier Rodriguez
 You can type.

0:10:17.589 --> 0:10:19.949
 Zavier Rodriguez
 Well, let me get this YouTube up and running for.

0:10:22.209 --> 0:10:23.249
 Zavier Rodriguez
 For FIU, OK.

0:10:27.129 --> 0:10:28.209
 Zavier Rodriguez
 Uleo video.

0:10:29.789 --> 0:10:30.469
 Zavier Rodriguez
 Handle.

0:10:40.559 --> 0:10:41.399
 Zavier Rodriguez
 Every time.

0:10:41.399 --> 0:10:44.39
 Zavier Rodriguez
 Kali Linux never boots U the first time.

0:10:44.199 --> 0:10:44.919
 Zavier Rodriguez
 So crazy.

0:10:47.509 --> 0:10:48.309
 Zavier Rodriguez
 How does that happen?

0:10:52.939 --> 0:10:53.299
 Zavier Rodriguez
 OK.

0:10:53.499 --> 0:10:56.299
 Zavier Rodriguez
 So yeah, I already created the the channel.

0:10:56.299 --> 0:10:58.859
 Zavier Rodriguez
 So whenever the videos are.

0:11:0.949 --> 0:11:2.589
 Zavier Rodriguez
 Are uploaded just let me know.

0:11:9.799 --> 0:11:12.879
 Zavier Rodriguez
 And I'm setting up the the machines now.

0:11:14.209 --> 0:11:15.649
 Jonathan Rizo
 And mine's mine. Should be there.

0:11:20.389 --> 0:11:21.109
 Zavier Rodriguez
 Video you're saying?

0:11:22.829 --> 0:11:22.989
 Jonathan Rizo
 Yeah.

0:11:25.169 --> 0:11:28.689
 Zavier Rodriguez
 Let me know when you uploaded the the template so that I could.

0:11:27.469 --> 0:11:28.69
 Jonathan Rizo
 In a tennis shirt.

0:11:28.549 --> 0:11:30.189
 Jonathan Rizo
 Oh no, that the template's already there, sorry.

0:11:30.629 --> 0:11:31.549
 Zavier Rodriguez
 Oh, the template's there.

0:11:31.549 --> 0:11:32.309
 Zavier Rodriguez
 Let me see.

0:11:32.679 --> 0:11:34.39
 Jonathan Rizo
 Yeah, I I put it there last last.

0:11:34.319 --> 0:11:35.719
 Zavier Rodriguez
 The JavaScript OK.

0:11:37.259 --> 0:11:44.459
 Jonathan Rizo
 I did a little editing, so if you guys like, I mean it was super ******* light. But have you guys like mess up or some ****?

0:11:44.979 --> 0:11:46.819
 Jonathan Rizo
 I could probably just tip it together for you guys.

0:11:48.389 --> 0:11:53.29
 Zavier Rodriguez
 OK, let me actually upload mine to the OneDrive as well because I haven't done that yet.

0:11:54.399 --> 0:11:59.719
 Jonathan Rizo
 And the resolution looks no, it looks alright now man looks a little choppy but.

0:12:1.29 --> 0:12:3.829
 Zavier Rodriguez
 Dude, as long as it kind of just shows it, I'm perfectly fine.

0:12:3.829 --> 0:12:5.109
 Zavier Rodriguez
 Dude, it's fine.

0:12:4.729 --> 0:12:13.209
 Jonathan Rizo
 Yeah 'cause, I formatted my thing to like fit YouTube and it was like almost a whole last GB so.

0:12:5.349 --> 0:12:6.29
 Zavier Rodriguez
 It's not a big deal.

0:12:6.119 --> 0:12:6.399
 Zavier Rodriguez
 You know.

0:12:14.589 --> 0:12:17.989
 Jonathan Rizo
 No, I am not putting that in the in the zip file.

0:12:14.609 --> 0:12:15.89
 Zavier Rodriguez
 Good.

0:12:21.39 --> 0:12:23.599
 Jean Bagnis
 For the for the actual like our our presentation.

0:12:25.169 --> 0:12:33.729
 Jean Bagnis
 Is it just gonna be like like Xavier, like, really going over the slides and then we we talk about our own templates or or should we I know?

0:12:33.909 --> 0:12:36.949
 Zavier Rodriguez
 Honestly, it really depends on what you guys wanna do because.

0:12:38.669 --> 0:12:40.269
 Zavier Rodriguez
 What we can do is like kinda.

0:12:40.269 --> 0:12:41.949
 Zavier Rodriguez
 Let me see how many slides there. Hold up.

0:12:42.629 --> 0:12:47.869
 Jean Bagnis
 Yeah, maybe we could do slide by slide and just we both like we all rehearse a slide.

0:12:44.469 --> 0:12:49.389
 Zavier Rodriguez
 123450 ****. So we actually have.

0:12:50.949 --> 0:12:54.309
 Zavier Rodriguez
 Not including the like the actual title screen.

0:12:56.299 --> 0:13:4.419
 Zavier Rodriguez
 We have 5 slides, so if we want we can just slit U like maybe I do #1 and #2.

0:13:5.989 --> 0:13:9.909
 Zavier Rodriguez
 So you guys need to open up the slides to I'll show you in a second. Let me.

0:13:11.709 --> 0:13:17.949
 Zavier Rodriguez
 Let me just do this uploading of the templates on my end and then testing and then we'll we'll.

0:13:21.199 --> 0:13:26.519
 Zavier Rodriguez
 We actually have time for that. The presentation day. So let me do the other stuff first.

0:13:27.599 --> 0:13:27.799
 Jean Bagnis
 Yeah.

0:13:30.939 --> 0:13:35.19
 Zavier Rodriguez
 Let me upload mine.

0:13:41.619 --> 0:13:45.19
 Zavier Rodriguez
 OK. And let me download the JavaScript one.

0:13:53.479 --> 0:13:54.599
 Zavier Rodriguez
 Here.

0:13:57.359 --> 0:13:59.759
 Zavier Rodriguez
 Go into downloads.

0:14:1.309 --> 0:14:4.109
 Zavier Rodriguez
 Of the other folder DRO it in.

0:14:4.149 --> 0:14:5.709
 Zavier Rodriguez
 Actually, let me not drop it in.

0:14:5.789 --> 0:14:6.989
 Zavier Rodriguez
 Let me go to that.

0:14:8.989 --> 0:14:10.309
 Zavier Rodriguez
 The other folder.

0:14:12.739 --> 0:14:17.59
 Zavier Rodriguez
 We go and then let me log into. I'm gonna exploitable.

0:14:22.19 --> 0:14:22.179
 Zavier Rodriguez
 OK.

0:14:23.999 --> 0:14:25.79
 Zavier Rodriguez
 And then I'm going to run it.

0:14:25.79 --> 0:14:26.119
 Zavier Rodriguez
 So give me one second.

0:14:28.499 --> 0:14:31.219
 Zavier Rodriguez
 Oh, do I have to change the IP address of anything on that document?

0:14:32.709 --> 0:14:33.429
 Jonathan Rizo
 No, I don't think so.

0:14:34.59 --> 0:14:34.219
 Zavier Rodriguez
 OK.

0:14:38.839 --> 0:14:41.119
 Zavier Rodriguez
 Cali local.

0:14:42.669 --> 0:14:44.149
 Zavier Rodriguez
 Nuclei and then this folder.

0:14:46.449 --> 0:14:47.849
 Zavier Rodriguez
 OK. Perfect, man.

0:14:47.849 --> 0:14:49.369
 Zavier Rodriguez
 Yep, that's a good one.

0:14:49.769 --> 0:14:52.369
 Zavier Rodriguez
 It it shows the injection.

0:14:54.819 --> 0:14:55.579
 Jonathan Rizo
 Cool, alright.

0:14:55.409 --> 0:14:56.529
 Zavier Rodriguez
 So then let me.

0:14:58.29 --> 0:14:58.149
 Zavier Rodriguez
 Cut it.

0:14:59.799 --> 0:15:2.559
 Zavier Rodriguez
 And drop it into the main folder.

0:15:4.649 --> 0:15:4.929
 Zavier Rodriguez
 Alright.

0:15:6.919 --> 0:15:11.599
 Zavier Rodriguez
 So we actually have a few guys, I'm I'm really happy with with all the yml templates honestly.

0:15:19.79 --> 0:15:20.839
 Zavier Rodriguez
 All right, so we're good.

0:15:21.39 --> 0:15:24.679
 Zavier Rodriguez
 I could close and I actually uploaded the template for me.

0:15:26.349 --> 0:15:28.789
 Zavier Rodriguez
 And Yep, so I could close the machines now.

0:15:31.649 --> 0:15:32.849
 Zavier Rodriguez
 Is we don't need that for now.

0:15:32.969 --> 0:15:34.769
 Zavier Rodriguez
 My battery is good.

0:15:35.9 --> 0:15:44.809
 Zavier Rodriguez
 I am gonna just take a a charging cable just in case. 'cause. I don't know the the time frame of how long this laptop can be on for and I don't wanna.

0:15:50.89 --> 0:15:50.889
 Zavier Rodriguez
 It should be fine.

0:15:52.389 --> 0:15:53.669
 Zavier Rodriguez
 Still gonna take it just in case.

0:15:56.369 --> 0:15:59.689
 Zavier Rodriguez
 And then so yeah, let's see.

0:16:2.899 --> 0:16:4.419
 Zavier Rodriguez
 Yeah, that's pretty much it.

0:16:4.419 --> 0:16:7.59
 Zavier Rodriguez
 Honestly, guys, we're, we're, we're, we're set.

0:16:7.339 --> 0:16:8.659
 Zavier Rodriguez
 We're set for.

0:16:9.19 --> 0:16:16.59
 Zavier Rodriguez
 I mean, we just need the videos, but once we get the the two other videos from Allie and Gene.

0:16:18.429 --> 0:16:21.109
 Zavier Rodriguez
 You said you uploaded it, so let me see.

0:16:23.829 --> 0:16:24.749
 Zavier Rodriguez
 Videos. Yep.

0:16:24.789 --> 0:16:31.309
 Zavier Rodriguez
 OK, perfect. And you did the formatting of the correct labeling of the video and it's MP4.

0:16:33.229 --> 0:16:33.789
 Zavier Rodriguez
 All right, yeah.

0:16:35.869 --> 0:16:36.469
 Zavier Rodriguez
 Actually no.

0:16:36.469 --> 0:16:36.709
 Zavier Rodriguez
 Wait, wait.

0:16:36.709 --> 0:16:38.909
 Zavier Rodriguez
 Yeah, that was the video that Jonathan sent this morning.

0:16:38.909 --> 0:16:39.749
 Zavier Rodriguez
 Yeah. OK.

0:16:40.749 --> 0:16:43.789
 Zavier Rodriguez
 And then Ali just needs to do the introduction.

0:16:46.459 --> 0:16:50.739
 Zavier Rodriguez
 And then, Jonathan, you said you were gonna do the clip art for the presentation slides.

0:16:52.309 --> 0:16:52.789
 Zavier Rodriguez
 And.

0:16:54.869 --> 0:16:56.269
 Zavier Rodriguez
 Trying to see if there's anything else.

0:16:55.129 --> 0:16:55.289
 Jonathan Rizo
 Sure.

0:16:56.269 --> 0:16:57.909
 Zavier Rodriguez
 I mean we we could do the.

0:17:0.29 --> 0:17:3.909
 Zavier Rodriguez
 The Liberal zip deliverable zip.

0:17:4.629 --> 0:17:17.149
 Zavier Rodriguez
 Let's do that on Thursday because I know it's. I know it's supposed to be due on the 16th of December, but we're gonna have everything by then, especially by on Thursday.

0:17:20.169 --> 0:17:26.409
 Zavier Rodriguez
 So Thursday, let's just do the upload and then I don't think there is.

0:17:28.509 --> 0:17:29.269
 Zavier Rodriguez
 Any other?

0:17:31.499 --> 0:17:32.579
 Zavier Rodriguez
 Daily standup.

0:17:34.949 --> 0:17:39.989
 Zavier Rodriguez
 After this week, we do have a retrospective meeting and A and a Sprint review.

0:17:42.459 --> 0:17:45.819
 Zavier Rodriguez
 O honestly, I'm just gonna create a document for that.

0:17:45.819 --> 0:17:46.459
 Zavier Rodriguez
 We're not gonna.

0:17:46.459 --> 0:17:48.99
 Zavier Rodriguez
 We're not gonna go around doing that.

0:17:52.439 --> 0:17:55.119
 Zavier Rodriguez
 ****. I have a quiz in and a lab do on Sunday.

0:17:55.119 --> 0:17:55.799
 Zavier Rodriguez
 I have to do that.

0:17:57.699 --> 0:17:59.459
 Zavier Rodriguez
 But yeah, that's pretty much it guys.

0:17:59.499 --> 0:18:1.779
 Zavier Rodriguez
 Honestly, we're we're good. We're set.

0:18:1.899 --> 0:18:6.179
 Zavier Rodriguez
 Just whoever I delegated the parts for the for the.

0:18:7.749 --> 0:18:10.29
 Zavier Rodriguez
 Let me actually message Alley.

0:18:13.99 --> 0:18:14.259
 Zavier Rodriguez
 Why is all my text blue?

0:18:14.259 --> 0:18:16.499
 Zavier Rodriguez
 Now, what the ****? Let me close WhatsApp.

0:18:21.599 --> 0:18:22.399
 Zavier Rodriguez
 That was weird.

0:18:22.399 --> 0:18:25.39
 Jean Bagnis
 When when exactly is our is our presentation again?

0:18:27.279 --> 0:18:31.439
 Zavier Rodriguez
 It's on Friday, so December 6.

0:18:32.949 --> 0:18:33.789
 Jean Bagnis
 At 8:00 AM.

0:18:34.429 --> 0:18:35.629
 Zavier Rodriguez
 I put 730.

0:18:35.629 --> 0:18:36.749
 Zavier Rodriguez
 I'm gonna get there early.

0:18:36.599 --> 0:18:36.879
 Jean Bagnis
 OK.

0:18:38.379 --> 0:18:39.419
 Jean Bagnis
 Yeah, get set up, yeah.

0:18:38.469 --> 0:18:39.349
 Zavier Rodriguez
 Just for traffic.

0:18:42.509 --> 0:18:44.469
 Zavier Rodriguez
 Yeah, because there there might be school.

0:18:44.549 --> 0:18:47.989
 Zavier Rodriguez
 I don't know, but just in case. Yeah, I'm gonna leave early.

0:18:49.829 --> 0:18:55.509
 Zavier Rodriguez
 I am gonna be wearing just like, a a a dress shirt. Long sleeve button down.

0:18:56.809 --> 0:18:59.849
 Zavier Rodriguez
 With dress pants and like, dress shoes.

0:19:0.999 --> 0:19:1.519
 Jean Bagnis
 Sounds good.

0:19:5.439 --> 0:19:5.999
 Zavier Rodriguez
 And.

0:19:9.119 --> 0:19:10.439
 Zavier Rodriguez
 Oh man, I'm sorry. Who?

0:19:10.559 --> 0:19:12.839
 Zavier Rodriguez
 Hey Xavier, sorry for the nuisance.

0:19:15.39 --> 0:19:15.639
 Zavier Rodriguez
 My God, I'm sorry.

0:19:15.639 --> 0:19:17.159
 Zavier Rodriguez
 Whoever texted me on.

0:19:18.709 --> 0:19:22.829
 Zavier Rodriguez
 November 20th 305776.

0:19:25.919 --> 0:19:28.39
 Zavier Rodriguez
 There's no one here. Damn my bad.

0:19:41.179 --> 0:19:44.59
 Zavier Rodriguez
 Let me actually just message Alley and then we could just call it.

0:20:14.569 --> 0:20:14.889
 Zavier Rodriguez
 All right.

0:20:16.569 --> 0:20:18.89
 Zavier Rodriguez
 Yeah. So that's pretty much it, guys.

0:20:18.689 --> 0:20:20.489
 Zavier Rodriguez
 Do you guys have anything before we go?

0:20:25.319 --> 0:20:29.519
 Zavier Rodriguez
 Yeah. So, I mean, I know it's short, but we're pretty much done with everything.

0:20:29.799 --> 0:20:30.639
 Zavier Rodriguez
 The slides are good.

0:20:30.639 --> 0:20:35.479
 Zavier Rodriguez
 What we can do on Thursday is just kind of hopefully everyone's here on Thursday.

0:20:37.609 --> 0:20:39.409
 Zavier Rodriguez
 Or on Wednesday, it doesn't really matter.

0:20:39.409 --> 0:20:40.809
 Zavier Rodriguez
 But the point is is that.

0:20:43.489 --> 0:20:57.329
 Zavier Rodriguez
 We're gonna. We're gonna, like, just kind of do like, a test presentation. What we could do is kind of like make it so that each person has a slide and just basically go off that. And then the demonstration.

0:20:57.329 --> 0:20:58.729
 Zavier Rodriguez
 I'll just do the demonstration.

0:20:58.729 --> 0:20:59.769
 Zavier Rodriguez
 I have the laptop.

0:21:1.989 --> 0:21:3.629
 Zavier Rodriguez
 And then that's pretty much it.

0:21:3.629 --> 0:21:4.709
 Zavier Rodriguez
 And then we say thank you.

0:21:4.709 --> 0:21:6.69
 Zavier Rodriguez
 And that's it.

0:21:6.269 --> 0:21:14.189
 Zavier Rodriguez
 We're we're pretty much ready, just like I stated the videos and then Jonathan the clip art and that's it.

0:21:16.699 --> 0:21:22.59
 Zavier Rodriguez
 And I'll start prepping everything up for I'm not sure if it's a zip that we need to send.

0:21:22.59 --> 0:21:22.779
 Zavier Rodriguez
 Oh no, I'm sorry.

0:21:22.779 --> 0:21:23.379
 Zavier Rodriguez
 It's not a zip.

0:21:23.379 --> 0:21:25.219
 Zavier Rodriguez
 It's just a just a website link.

0:21:26.849 --> 0:21:32.129
 Zavier Rodriguez
 Let me actually just confirm the link one more time just for anything else that needs to be done.

0:21:35.949 --> 0:21:37.909
 Zavier Rodriguez
 O roject short descripcion.

0:21:40.809 --> 0:21:49.929
 Zavier Rodriguez
 Instructor introduction video demo video project Documentation, Project presentation slides.

0:21:51.649 --> 0:22:0.689
 Zavier Rodriguez
 And then the first senior project, Capstone student name with their poster which is apdf, OK. Oh, and then let me actually see whoever else needs to.

0:22:2.689 --> 0:22:5.329
 Zavier Rodriguez
 Provide the PDF so we're missing.

0:22:7.139 --> 0:22:8.499
 Zavier Rodriguez
 Gene, we're missing yours.

0:22:8.539 --> 0:22:11.179
 Zavier Rodriguez
 So whenever you can just upload that poster.

0:22:12.729 --> 0:22:16.569
 Zavier Rodriguez
 And third person, 4th person, 5th person.

0:22:14.729 --> 0:22:15.569
 Jean Bagnis
 OK.

0:22:17.9 --> 0:22:19.689
 Zavier Rodriguez
 Oh, for some reason it shows a 6th person hopefully.

0:22:21.289 --> 0:22:24.329
 Zavier Rodriguez
 I don't have to put anything, but yeah, the point is is that's pretty much it.

0:22:24.329 --> 0:22:27.289
 Zavier Rodriguez
 And then the 7th person, which we don't have a six or seven.

0:22:30.209 --> 0:22:31.849
 Zavier Rodriguez
 And everything else is spelled out.

0:22:31.849 --> 0:22:33.289
 Zavier Rodriguez
 Yep, we're pretty much good to go, guys.

0:22:33.289 --> 0:22:35.369
 Zavier Rodriguez
 Is there anything else before we go?

0:22:38.329 --> 0:22:38.809
 Zavier Rodriguez
 All right guys.

0:22:38.809 --> 0:22:42.809
 Zavier Rodriguez
 Well, the oh. Oh, so you just arrived, Ali?

0:22:38.879 --> 0:22:39.359
 Alejandro Hernandez
 Hello.

0:22:42.809 --> 0:22:47.209
 Zavier Rodriguez
 We were actually about to finish, but there's a few things so.

0:22:46.669 --> 0:22:47.309
 Alejandro Hernandez
 Dude, I went on.

0:22:47.389 --> 0:22:51.749
 Alejandro Hernandez
 I'm sorry to cut you off, but I went on teams. I'm just trying to find the call. I could not find the call.

0:22:48.849 --> 0:22:49.369
 Zavier Rodriguez
 You're good.

0:22:51.869 --> 0:22:53.869
 Alejandro Hernandez
 Had to hop on my laptop, but I couldn't see it.

0:22:52.89 --> 0:22:53.609
 Zavier Rodriguez
 You're good, brother. You're good.

0:22:53.609 --> 0:22:55.169
 Zavier Rodriguez
 You're fine. You're fine.

0:22:55.169 --> 0:22:56.889
 Zavier Rodriguez
 There's really not much to do.

0:22:57.49 --> 0:23:1.449
 Zavier Rodriguez
 The only thing I do 'cause I already told Jonathan and Jean what to do?

0:23:3.129 --> 0:23:7.609
 Zavier Rodriguez
 But I just need your introduction video for nuclei.

0:23:8.109 --> 0:23:12.549
 Alejandro Hernandez
 Yeah, that shouldn't take me long, but I just wanted to 'cause I haven't been able to.

0:23:12.549 --> 0:23:17.469
 Alejandro Hernandez
 I was working all day today and I'm driving home now. I'm in the car but I wanted to ask.

0:23:19.89 --> 0:23:27.369
 Alejandro Hernandez
 What exactly I remember I asked you this, but what exactly do you want? 'cause? I was what I was gonna do was I was gonna make, like a small, like PowerPoint. Like a just a one.

0:23:27.369 --> 0:23:32.329
 Alejandro Hernandez
 Like a one page PowerPoint just going over the bullet points of what we did.

0:23:32.329 --> 0:23:38.49
 Alejandro Hernandez
 And then I was just gonna show the Calib Linux machine with nuclea and then I was gonna show them that exploitable.

0:23:38.49 --> 0:23:39.649
 Alejandro Hernandez
 And then that was basically my introduction.

0:23:40.619 --> 0:23:46.539
 Zavier Rodriguez
 Yeah, honestly, you just have to kind of just do a rundown of everything very quickly. Like all this is nuclei.

0:23:46.539 --> 0:23:48.579
 Zavier Rodriguez
 This is the terminal.

0:23:48.859 --> 0:23:51.979
 Zavier Rodriguez
 This is the metasloitable that we use and.

0:23:53.529 --> 0:23:56.329
 Zavier Rodriguez
 You know, through the how to use and how to install.

0:23:56.329 --> 0:23:57.409
 Zavier Rodriguez
 They'll show you how to do that.

0:23:57.409 --> 0:24:0.329
 Zavier Rodriguez
 But this is just images of how they look and etc.

0:24:0.329 --> 0:24:2.409
 Zavier Rodriguez
 Like you don't have to go in depth.

0:24:1.369 --> 0:24:1.969
 Alejandro Hernandez
 OK.

0:24:1.969 --> 0:24:8.209
 Alejandro Hernandez
 So so you don't want like a lot, you don't want me to have Catalinas like live and then like?

0:24:8.599 --> 0:24:10.559
 Zavier Rodriguez
 If you want to, you can dude.

0:24:9.769 --> 0:24:18.409
 Alejandro Hernandez
 That that because I was just gonna screen record open like a small PowerPoint, go through like a couple bullet points and like, this is what we're gonna do. And then this is nuclei.

0:24:15.509 --> 0:24:15.749
 Zavier Rodriguez
 OK.

0:24:18.409 --> 0:24:20.129
 Alejandro Hernandez
 This is what we're gonna do.

0:24:20.129 --> 0:24:21.529
 Alejandro Hernandez
 And then this is the vulnerable.

0:24:23.249 --> 0:24:26.129
 Alejandro Hernandez
 VM that we're targeting using nuclei, that's basically what I was gonna do.

0:24:25.479 --> 0:24:27.399
 Zavier Rodriguez
 That is perfect. That is perfect.

0:24:27.439 --> 0:24:37.319
 Zavier Rodriguez
 Yep, you don't have to show much what you could do is already have run the the the command line to like run it if you want.

0:24:27.799 --> 0:24:28.559
 Alejandro Hernandez
 OK, OK.

0:24:37.359 --> 0:24:38.559
 Zavier Rodriguez
 Oh, you might not have.

0:24:37.599 --> 0:24:39.719
 Alejandro Hernandez
 Do you want me to show the default template?

0:24:40.729 --> 0:24:45.649
 Zavier Rodriguez
 No, don't show the default template, just kind of like do the nuclei dash H like.

0:24:42.739 --> 0:24:43.19
 Alejandro Hernandez
 OK.

0:24:47.329 --> 0:24:53.489
 Zavier Rodriguez
 And like just show like you know how like when we're running nuclei it shows like the the nuclei in 3D letters.

0:24:55.539 --> 0:24:56.139
 Alejandro Hernandez
 We're running new.

0:24:56.219 --> 0:24:59.819
 Alejandro Hernandez
 Oh yeah, when you when you open nuclear. OK, I I what the?

0:24:59.129 --> 0:25:0.489
 Zavier Rodriguez
 Yeah, when you open it, just show that.

0:25:0.569 --> 0:25:4.489
 Zavier Rodriguez
 Just show that you don't have to do the default one. We're not gonna talk about the default one at all.

0:25:6.689 --> 0:25:12.769
 Zavier Rodriguez
 Just in case you know, like I don't want them to be like, you know. Oh, there. There's already defaults there or something.

0:25:8.409 --> 0:25:8.769
 Alejandro Hernandez
 OK.

0:25:10.129 --> 0:25:11.409
 Alejandro Hernandez
 Yeah. I just.

0:25:12.49 --> 0:25:18.889
 Alejandro Hernandez
 I just showed that and then I'll just go like Dash Dash version just to show the new with nuclei and go install it.

0:25:18.449 --> 0:25:20.849
 Zavier Rodriguez
 Perfect. Yep. Yep, Yep.

0:25:18.889 --> 0:25:21.569
 Alejandro Hernandez
 Yeah, that's basically what I'll do, OK.

0:25:21.409 --> 0:25:22.449
 Zavier Rodriguez
 That's pretty much it, man.

0:25:22.449 --> 0:25:23.489
 Zavier Rodriguez
 It's a short video.

0:25:23.489 --> 0:25:28.569
 Zavier Rodriguez
 It's just like to show the application show what you're using and that's it.

0:25:29.39 --> 0:25:29.239
 Alejandro Hernandez
 OK.

0:25:29.759 --> 0:25:30.479
 Alejandro Hernandez
 I'll get on that.

0:25:30.89 --> 0:25:30.169
 Zavier Rodriguez
 All right.

0:25:31.689 --> 0:25:32.9
 Zavier Rodriguez
 And then.

0:25:34.209 --> 0:25:35.609
 Zavier Rodriguez
 Posters. You're good.

0:25:35.649 --> 0:25:46.169
 Zavier Rodriguez
 Ally with yours. Jean is is needed. And so actually for the presentation, let me just show my screen real quick just to kind of like show you guys.

0:25:46.569 --> 0:25:47.849
 Zavier Rodriguez
 But this is the slide.

0:25:47.849 --> 0:25:50.649
 Zavier Rodriguez
 These are the slides and then at the bottom I have notes.

0:25:51.779 --> 0:25:55.459
 Zavier Rodriguez
 Now it all depends on how the presentation day is.

0:25:55.459 --> 0:25:58.579
 Zavier Rodriguez
 Is it? If we're gonna be able to connect with an HDMI?

0:25:58.899 --> 0:26:1.539
 Zavier Rodriguez
 Because if we are, then we're good to go.

0:26:1.699 --> 0:26:16.129
 Zavier Rodriguez
 But if not, what I'm gonna do is I'm gonna just print out the bottom here, like all the bottom text in like a Word document, and then do like, you know, breakage. So that we know which slide is which. And we're just gonna have to read off the.

0:26:16.129 --> 0:26:18.859
 Zavier Rodriguez
 Paper if necessary because when you go into live mode.

0:26:19.609 --> 0:26:20.809
 Zavier Rodriguez
 It's just straight up live mode.

0:26:20.809 --> 0:26:22.449
 Zavier Rodriguez
 You can't even read the the bottom.

0:26:22.899 --> 0:26:22.939
 Zavier Rodriguez
 0.

0:26:23.699 --> 0:26:28.699
 Zavier Rodriguez
 That's the only thing that I would say is that hopefully we have like a actual prison.

0:26:28.779 --> 0:26:30.219
 Zavier Rodriguez
 Like not a presentation.

0:26:31.969 --> 0:26:32.9
 Zavier Rodriguez
 A.

0:26:34.749 --> 0:26:35.909
 Zavier Rodriguez
 I'm blanking out right now.

0:26:38.729 --> 0:26:40.249
 Zavier Rodriguez
 **** me, projector.

0:26:42.479 --> 0:26:50.999
 Zavier Rodriguez
 Hopefully they have like a projector, like some sort of screen to like really showcase the PowerPoint and then so yeah, this is pretty much it.

0:26:50.999 --> 0:26:53.799
 Zavier Rodriguez
 What I have like introduction, what is Nikki? Etc.

0:26:53.799 --> 0:27:3.479
 Zavier Rodriguez
 And then we're gonna just like, since I have 12345 slides and then the demonstration, what I could do is like, you know, I do want.

0:27:3.479 --> 0:27:4.799
 Zavier Rodriguez
 I do want and two.

0:27:4.919 --> 0:27:5.799
 Zavier Rodriguez
 Someone else does.

0:27:5.799 --> 0:27:8.639
 Zavier Rodriguez
 Three, et cetera, Excetera excetera.

0:27:8.999 --> 0:27:11.319
 Zavier Rodriguez
 And then I just do the demonstration at the end.

0:27:13.609 --> 0:27:16.249
 Zavier Rodriguez
 And then we just say thank you for coming and etcetera.

0:27:17.489 --> 0:27:19.449
 Zavier Rodriguez
 And then I have the references that I created.

0:27:21.489 --> 0:27:23.489
 Zavier Rodriguez
 About the Chinese hacker that I was talking about.

0:27:25.209 --> 0:27:27.249
 Zavier Rodriguez
 And that's pretty much it. What do you guys think?

0:27:27.249 --> 0:27:29.289
 Zavier Rodriguez
 We'll we'll delegate who's gonna do each slide.

0:27:31.579 --> 0:27:42.659
 Zavier Rodriguez
 I think that would be better cuz then you could just literally prepare yourself for just this slide and you could be really good at and literally I wrote down here exactly like how I'm gonna say it.

0:27:44.609 --> 0:27:51.169
 Zavier Rodriguez
 So you could really just read off of this if you want, but you know, do practice it so you, you know, you're comfortable with it.

0:27:52.729 --> 0:27:56.969
 Zavier Rodriguez
 But we could talk about who does what, who does what slide later on.

0:27:57.9 --> 0:27:58.649
 Zavier Rodriguez
 Maybe tomorrow or Thursday.

0:27:58.809 --> 0:28:5.689
 Zavier Rodriguez
 I really need everyone here Wednesday and Thursday so that we could, you know, make sure that we're good with the PowerPoint.

0:28:5.689 --> 0:28:6.929
 Zavier Rodriguez
 We're ready to go.

0:28:7.409 --> 0:28:14.849
 Zavier Rodriguez
 We could even do it like maybe one or two test runs on Thursday, but I need everyone here on Thursday for sure. Thursday.

0:28:15.869 --> 0:28:23.749
 Zavier Rodriguez
 And honestly, please Wednesday as well so that we could just knock it out and like be good be set, you know.

0:28:25.609 --> 0:28:28.449
 Zavier Rodriguez
 But that's pretty much it guys.

0:28:28.449 --> 0:28:32.649
 Zavier Rodriguez
 I I really don't have anything else. You guys have anything or any questions to ask?

0:28:34.119 --> 0:28:37.479
 Jean Bagnis
 It's been since I'm doing like the like. I'm gonna be doing the how to use the demo video.

0:28:37.479 --> 0:28:44.239
 Jean Bagnis
 I'm obviously be using like our templates like I do one at a time and then group them all together or whatever. Does everyone?

0:28:38.259 --> 0:28:38.339
 Zavier Rodriguez
 Uh.

0:28:44.239 --> 0:28:47.39
 Jean Bagnis
 I might have been confused earlier is everyone's template.

0:28:47.39 --> 0:28:49.639
 Jean Bagnis
 They all work on on Metasloitable, right?

0:28:49.639 --> 0:28:50.479
 Jean Bagnis
 Like we don't.

0:28:50.519 --> 0:28:52.159
 Jean Bagnis
 I don't target anything else, OK?

0:28:50.589 --> 0:28:50.629
 Zavier Rodriguez
 U.

0:28:52.729 --> 0:28:56.409
 Zavier Rodriguez
 Yeah, it should be the same IP address. The 10.0 dot 2.4.

0:28:56.409 --> 0:28:57.49
 Zavier Rodriguez
 Do you have that?

0:28:57.659 --> 0:28:58.19
 Jean Bagnis
 Yeah, yeah.

0:28:58.609 --> 0:28:59.89
 Zavier Rodriguez
 OK then.

0:28:59.89 --> 0:29:0.769
 Zavier Rodriguez
 Yeah, all the templates should be fine.

0:29:2.29 --> 0:29:2.309
 Jean Bagnis
 Back.

0:29:2.139 --> 0:29:6.19
 Alejandro Hernandez
 Yeah, I was gonna mention the that the IP address is.

0:29:6.539 --> 0:29:8.99
 Alejandro Hernandez
 If it's different, it won't, they won't work.

0:29:8.699 --> 0:29:9.379
 Jean Bagnis
 Yeah. OK.

0:29:8.819 --> 0:29:9.739
 Zavier Rodriguez
 Yeah, that's the only thing.

0:29:9.379 --> 0:29:10.499
 Jean Bagnis
 No, it should work then.

0:29:11.249 --> 0:29:11.889
 Zavier Rodriguez
 OK, perfect.

0:29:11.889 --> 0:29:13.409
 Zavier Rodriguez
 Yep. So that's pretty much it, guys.

0:29:14.129 --> 0:29:21.409
 Zavier Rodriguez
 Hope you guys have a great rest of your day and we'll see you again tomorrow. Like around 5:45. Hopefully I don't get a long *** call like how I did today.

0:29:23.329 --> 0:29:27.129
 Zavier Rodriguez
 And yeah, we're going to be able to submit everything and then.

0:29:28.809 --> 0:29:31.289
 Zavier Rodriguez
 Yeah, just like I stated for the for the videos.

0:29:32.969 --> 0:29:36.209
 Zavier Rodriguez
 Jean and Ally needs to do the videos.

0:29:36.329 --> 0:29:37.809
 Zavier Rodriguez
 Jonathan for the clip art.

0:29:38.589 --> 0:29:41.869
 Zavier Rodriguez
 And that's it.

0:29:41.869 --> 0:29:45.429
 Zavier Rodriguez
 So hope you guys have a great rest of your day and we'll see each other again tomorrow.

0:29:47.999 --> 0:29:48.359
 Alejandro Hernandez
 Hey, guys.

0:29:48.319 --> 0:29:48.999
 Zavier Rodriguez
 Have a good one guys.

0:29:48.329 --> 0:29:49.209
 Jean Bagnis
 Alright, see you guys.

0:29:51.169 --> 0:29:51.289
 Jonathan Rizo
 Bye.