Daily Standup:

Date: 11/11/24

Attendees: Anabella Amanau, Sebastian Abarca, Joshua Lopes, Nicholas Donahue Start time: 10:00 PM

End time: 10:30 PM

Student1: Anabella Amanau

● What have you done since the last scrum meeting?

- Finish on assignment-attempt page styling

● What is planned to be done until the next scrum meeting?

- Work on question bank categories

● What are the hurdles?

- None

Student 2: Sebastian Abarca

● What have you done since the last scrum meeting?

- question exporting from assignments to the question bank

● What is planned to be done until the next scrum meeting?

- Work on Question importing from assignments to the question bank

● What are the hurdles?

1. None

Student 3: Joshua Lopes

● What have you done since the last scrum meeting?

- Worked on showing users their answers

● What is planned to be done until the next scrum meeting?

- Continue working on showing users their answers

● What are the hurdles?

1.None

Student 4: Nicholas Donahue

● What have you done since the last scrum meeting?

- Implemented modules

● What is planned to be done until the next scrum meeting?

- Work on module item reorder, and show modules in the gradebook for organization

● What are the hurdles?

1. None