Daily Standup:

Date: 09/06/24

Attendees: Anabella Amanau, Sebastian Abarca, Joshua Lopes, Nicholas Donahue Start time: 7:00 PM

End time: 7:45 PM

Student1: Anabella Amanau

● What have you done since the last scrum meeting?

1. I spent time researching various options for the frontend, backend, and database technologies to determine the best stack for the project

2. I accepted to join the GitHub repository for the group project and familiarized myself with its initial foundation.

● What is planned to be done until the next scrum meeting?

1. Begin to design and implement the initial database schema, focusing on user role and management.

2. I will begin setting up Django REST Framework to create basic API endpoints for front-end backend communication.

● What are the hurdles?

1. I’m still getting fully comfortable with Django and React.js, so there might be a slight slowdown as I familiarize myself with their features and best practices. 2. Deciding on the optimal database schema for user roles and permissions might take some additional thought and time.

Student 2: Sebastian Abarca

● What have you done since the last scrum meeting?

1. Get up to date with necessary tasks and connect to all necessary     technologies(ex. figma/Jira)

2. Talk with teammates to decide the structure/ technology we are using for this project

3. Install all necessary technologies

● What is planned to be done until the next scrum meeting?

1. Continue research with similar products/projects

2. Research necessary technologies

● What are the hurdles?

1. Coming to a consensus on the technologies we want to use

2. Defining a structure for our project

Student 3: Joshua Lopes

● What have you done since the last scrum meeting?

1. Research different database setups and their pros/cons

2. Come together with teammates to find best database setup for everyone’s needs ● What is planned to be done until the next scrum meeting?

1. Come to a final decision on database setup

2. Find and research common implementations with this database setup

● What are the hurdles?

1. transferring/dealing with different data types, and what data types we will we using

2. Fitting a database to any system is a hurdle

Student 4: Nicholas Donahue

● What have you done since the last scrum meeting?

1. Setup repo

● What is planned to be done until the next scrum meeting?

1. Decide framework

2. Start

● What are the hurdles?

1. None