Sprint Retrospective Meeting Minutes

Attendees: Anabella Amanau, Joshua Lopes, Nicholas Donahue Sebastian Abarca

Date: 9/15/2024

Start time: 8:30PM

End time: 9:30PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Our estimates for the team's velocity this sprint were somewhat off the mark. We faced several unexpected hurdles that extended the time needed to complete tasks, leading to a shortfall in our projected deliverables. Initially, we hoped to maintain a steady pace throughout the sprint, but due to these unforeseen issues, our actual velocity was lower than anticipated. This experience has provided valuable insights into the areas where our estimation could be more aligned with real-world challenges, suggesting that we might need to incorporate more flexibility and buffer time into our future planning sessions.

- Did we do a good job estimating the points (time required) for each user story?

  - Our estimates for the time required to complete each user story in this sprint were not as accurate as we hoped. While we allocated points based on our initial assessments, several stories took longer to complete due to unexpected technical issues and dependencies that were not fully accounted for at the planning stage. This misalignment highlights the need for a more thorough review of potential challenges and dependencies during our estimation process to ensure a more accurate allocation of points in future sprints.

- Did each team member work as scheduled?

  - All team members stuck to their schedules and remained dedicated. However, we faced an uneven distribution of workload, with some members dealing with unforeseen technical challenges. We're continuing to work to rectify this issue and improve our team's overall efficiency.

What went right?

- We continue to make  significant progress in understanding the technical landscape of our project, which will continue to be beneficial in the long run.

- We've made substantial strides in comprehending the technical aspects of our project, a valuable asset for the future.

- Enhancements in our team's communication and collaboration have resulted in more effective problem-solving sessions.

How to address the issues in the next sprint?

- How to improve the process?

- Continuously refine our estimation process by conducting more detailed analyses of technical requirements and past sprint performance to increase our velocity and ensure more accurate story point assignments.

- How to improve the product?

- Determine and rank the development of essential features that offer maximum value to users, facilitating a focused and efficient product development strategy