Sprint Retrospective Meeting Minutes

Attendees: Anabella Amanau, Joshua Lopes, Nicholas Donahue Sebastian Abarca

Date: 10/27/2024

Start time: 8:30PM

End time: 9:30PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We made our tickets to large so we only got 10/17 completed

- Did we do a good job estimating the points (time required) for each user story?

  - Our estimates for the time required to complete each user story in this sprint were as accurate as we hoped, some tickets needed to be broken down

- Did each team member work as scheduled?

  - All team members stuck to their schedules and remained dedicated.

What went right?

- We continue to make  significant progress in understanding the technical landscape of our project, which will continue to be beneficial in the long run.

- We've made substantial strides in comprehending the technical aspects of our project, a valuable asset for the future.

- Enhancements in our team's communication and collaboration have resulted in more effective problem-solving sessions.

How to address the issues in the next sprint?

- How to improve the process?

- Continuously refine our estimation process by conducting more detailed analyses of technical requirements and past sprint performance to increase our velocity and ensure more accurate story point assignments.

- How to improve the product?

- Determine and rank the development of essential features that offer maximum value to users, facilitating a focused and efficient product development strategy