Sprint Review Meeting Minutes

Attendees: Anabella Amanau,Joshua Lopes, Nicholas Donahue, Sebastian Abarca

Date:11/10/2024

Start time: 9:30PM

End time: 10:30PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Enhance assignment visibility by letting tutors view attempt level information about a students attempt

- Question bank categories, and generating assignments from category selection

- Question Bank Question Tagging

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Question generation