Start time: <9:00pm> 
End time: <9:30pm>

After discussion, the velocity of the team was estimated to be 20 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Organization Familiarization  <As a user I want to familiarize myself with organizations to get to know them better.> 4h

- User Story 2: Accessible Interface  <As a user I like a accessible interface that can adapt to my needs> 4h

- User Story 3: Customizable Cosmetic Interface <As a user I would like the ability for a more customizable interface so that I can have the platform look the way I want.> 3 h

- User Story 4: Communication with Tags <As a social user I like to be able to add tags to my post so those following the tags can access my posts readily.> 3hr

- User Story 5: Up to Date News at Selected Times <As a user impacted by the news I like to get notification feedback for the latest events at my most desired time to prevent impediments in my routine>  3h

- User Story 6: Personalized Follow Recommendations <As a user I like to be recommended to follow others pages based on their interests> 10h

The team members indicated their willingness to work on the following user stories.

<Josue Arreaga>

- User Story 4, User Story 5, User Story 6

<Michael Berenguer>

- User Story 1, User Story 4, User Story 5

<Alvaro Licea>

- User Story 2, User Story 3, User Story 4

<Michelle Pancier>

- User Story 1, User Story 2, User Story 6