Start time: <9:00pm> 
End time: <9:30pm>

After discussion, the velocity of the team was estimated to be 20 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Organization Familiarization  <As a user I want to familiarize myself with organizations to get to know them better.> 4h

- User Story 2: Consistent Interface  <As a user I like a consistent interface so that I am not confused when navigating the platform> 4h

- User Story 3: Customizable Cosmetic Interface <As a user I would like the ability for a more customizable interface so that I can have the platform look the way I want.> 3 h

- User Story 4: Bookmarking <As a user I like to be able to bookmark posts so I can save them for later use in case I need them.> 3hr

- User Story 5: News Consolidation <As a user I would like to have the news placed in one section so the platform is easier to navigate>  3h

- User Story 6: Personalized Follow Recommendations <As a user I like to be recommended to follow others pages based on their interests> 10h

The team members indicated their willingness to work on the following user stories.

<Josue Arreaga>

- User Story 3, User Story 5, User Story 6

<Michael Berenguer>

- User Story 1, User Story 4, User Story 5

<Alvaro Licea>

- User Story 2, User Story 3, User Story 4

<Michelle Pancier>

- User Story 1, User Story 2, User Story 6