Start time: 9:00 pm       End time: 9:05pm

Josue Arreaga:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Touchup the UI.

- What is planned to be  done until the next scrum meeting?

  - Begin researching what components go onto a user profile.

- What are the hurdles?

  - No hurdles.

Michael Berenguer:

- How many hours did I work since the last meeting?

  - 2.5 hrs

- What was done since the last scrum meeting?

  - Ensure organization functionality is in place.

- What is planned to be done until the next scrum meeting?

  - Ensure nothing breaks when authentication measures are implemented.

- What are the hurdles?

  - N/A

Alvaro Licea:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Ensure user and organization biographies are sufficiently detailed.

- What is planned to be done until the next scrum meeting?

  - Begin researching methodology for users to create their own accounts.

- What are the hurdles?

  - n/a

Michelle Pancier:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Touch up the recommendation algorithm.

- What is planned to be done until the next scrum meeting?

  - Begin to research authentication methods for websites.

- What are the hurdles?

  - Making last touches and finishing before the deadline is stressful.