Start time: 9:00 pm       End time: 9:05pm

Josue Arreaga:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to implement profile bio information.

- What is planned to be  done until the next scrum meeting?

  - Test the implementation of profile features.

- What are the hurdles?

  - No hurdles.

Michael Berenguer:

- How many hours did I work since the last meeting?

  - 2.5 hrs

- What was done since the last scrum meeting?

  - Continue to collaborate to implement most management functionality.

- What is planned to be done until the next scrum meeting?

  - Continue to collaborate to implement post management functionality.

- What are the hurdles?

  - N/A

Alvaro Licea:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Refine sign up functionality for users.

- What is planned to be done until the next scrum meeting?

  - Collaborate to ensure functionality of bookmarked/pinned messages.

- What are the hurdles?

  - n/a

Michelle Pancier:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Test and refine most deletion and creation.

- What is planned to be done until the next scrum meeting?

  - Refine the account creation process.

- What are the hurdles?

  - Making last touches and finishing before the deadline is stressful.