Start time: <9:00pm> 
End time: <9:30pm>

After discussion, the velocity of the team was estimated to be 20 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Account Creation <As a user I want to create my own account so I do not need to associate my name to everything posted.> 4h

- User Story 2: Authentication <As a user I like securely authenticated into an account so the website is secure.> 4h

- User Story 3: Post Management  <As a user, I would like to delete or modify posts in case I made a mistake before posting it.> 3 h

- User Story 4: Bookmarking <As a user I like to be able to bookmark posts so I can save them for later use in case I need them.> 3hr

- User Story 5: News Consolidation <As a user I would like to have the news placed in one section so the platform is easier to navigate>  3h

- User Story 6: Profile Creation <As a user I like to edit a profile so others can see who I am like> 4h

The team members indicated their willingness to work on the following user stories.

<Josue Arreaga>

- User Story 3, User Story 5, User Story 6

<Michael Berenguer>

- User Story 1, User Story 4, User Story 5

<Alvaro Licea>

- User Story 2, User Story 3, User Story 4

<Michelle Pancier>

- User Story 1, User Story 2, User Story 6