Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:50 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Began working on my user story. Looked into the MEAN tech stack for more information on the front end development aspects.

- What is planned to be done until the next scrum meeting?

  - Continue doing research and begin planning the pages.

- What are the hurdles?

  - None so far.

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learning the tools to use in the project

- What is planned to be done until the next scrum meeting?

  - Continue learning and begin designing progress bar

- What are the hurdles?

  - Not being familiar with the language and tools to begin working on the project.

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Research of database structure

- What is planned to be done until the next scrum meeting?

  - Define the structure of the database to be use

- What are the hurdles?

  - None so far

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began learning the languages we will be using for this project. Set up the environment I will be working in.

- What is planned to be done until the next scrum meeting?

  - Build a preliminary login page with a nice layout and simple clickable buttons.

- What are the hurdles?

  - I don’t do web development much so I will be learning as I go.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched videos about the MEAN tech stack

  - Learned about basics of MongoDB

- What is planned to be done until the next scrum meeting?

  - Learn some of the basics in how to query a MongoDB database.

- What are the hurdles?

  - None so far