Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:50 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued research into MEAN stack and began planning the layout.

- What is planned to be done until the next scrum meeting?

  - Continue research and explore prototyping methods.

- What are the hurdles?

  - Learning the MEAN stack.

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched some videos on MEAN Stack to better understand how to proceed with the project

- What is planned to be done until the next scrum meeting?

  - Continue learning and working on the Progress Bar

- What are the hurdles?

  - Learning the information needed to work on my section of the code

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing different databases set ups

- What is planned to be done until the next scrum meeting?

  - Preparing a dummy data base for test

- What are the hurdles?

  - none

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started building a basic login page with simple buttons.

- What is planned to be done until the next scrum meeting?

  - Continue to work on a basic login page with simple buttons.

- What are the hurdles?

  - Learning as I work slows progress.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned some of the basics of how to query a MongoDB database.

  - Practiced queries in NoSQL

- What is planned to be done until the next scrum meeting?

  - Review project github repo if given access

  - Continue learning MongoDB

- What are the hurdles?

  - Time management, vague idea of project data structure