Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:30 PM

End time: 7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on an Angular.js project as a proof of concept.

- What is planned to be done until the next scrum meeting?

  - I still need to contact the stakeholders about the github repo, and plan to finish this proof of concept.

- What are the hurdles?

  - I still don’t know Angular.js very well, so I’m spending a fair amount of time looking up solutions to problems.

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started work on a basic Angular.js

- What is planned to be done until the next scrum meeting?

  - Begin designing the manual entry of patient data

- What are the hurdles?

  - No hurdles

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Dummy welcoming page

- What is planned to be done until the next scrum meeting?

  - Log in page

- What are the hurdles?

  - none

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up the login page with simple buttons.

- What is planned to be done until the next scrum meeting?

  - Would like to polish the look of the login page but I need to set up account creation. Will focus on Account Creation for remainder of sprint.

- What are the hurdles?

  - No hurdles.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on connecting basic web application to mongodb database

- What is planned to be done until the next scrum meeting?

  - Continuing to work on bugs and demonstrate proof on concept

- What are the hurdles?

  - Bugs and learning mongodb tools