Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:30 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began planning for the next sprint with User Story 3: “Create User Dashboard.”

- What is planned to be done until the next scrum meeting?

  - Continue planning for this story.

- What are the hurdles?

  - None at the moment.

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Worked on testing the database

- What is planned to be done until the next scrum meeting?

  - Continue testing on new database

- What are the hurdles?

  - None

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tested some different configuration for the database

- What is planned to be done until the next scrum meeting?

  - Split the database into several tables to easy access of the information

- What are the hurdles?

  - none

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started planning a solution for the Upload Patient Data file user story.

- What is planned to be done until the next scrum meeting?

  - Start implementing the solution for the Upload Patient Data file user story.

- What are the hurdles?

  - I need to figure out how to accept a file from a user and upload it to the database

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working reviewing github repository and working on ucec_patient_data integration with mean stack application

- What is planned to be done until the next scrum meeting?

  - Make progress on integration and demonstrate successful queries

- What are the hurdles?

  - None so far