Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:30 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the user dashboard.

- What is planned to be done until the next scrum meeting?

  - Continue working on the dashboard.

- What are the hurdles?

  - Finding time

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began working prediction progress bar

- What is planned to be done until the next scrum meeting?

  - Incorporate new database to prediction progress bar

- What are the hurdles?

  - Time management and learning curve

Raul Pena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I made a preliminary database scheme for the excel file

- What is planned to be done until the next scrum meeting?

  - If approved start working in the database set up

- What are the hurdles?

  - A very extensive and complex database, I may need to ask about some of these medical terms

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I added a button that will let you browse for a file.

- What is planned to be done until the next scrum meeting?

  - I need to add file type validation.

- What are the hurdles?

  - None at the moment.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on template getter functions to search for patients based on attributes

- What is planned to be done until the next scrum meeting?

  - Finish the getter function

- What are the hurdles?

  - Time management