Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:30 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the first prototype for the user dashboard and met with stakeholders.

- What is planned to be done until the next scrum meeting?

  - Continue working on the user dashboard.

- What are the hurdles?

  - I’ll be leaving this weekend to New Mexico for 3 months.

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started applying the new database

- What is planned to be done until the next scrum meeting?

  - Continue incorporating new database to prediction progress bar

- What are the hurdles?

  - Learning curve

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on the tables set up

- What is planned to be done until the next scrum meeting?

  - Continue working on the tables

- What are the hurdles?

  - none

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on file type validation.

- What is planned to be done until the next scrum meeting?

  - Finish the file type validation process.

- What are the hurdles?

  - No hurdles.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on integration of uteral cancer data for search

- What is planned to be done until the next scrum meeting?

  - Work on finishing this user story

- What are the hurdles?

  - Time management