Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:45 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on the prototype pages.

- What is planned to be done until the next scrum meeting?

  - Keep working on my user story.

- What are the hurdles?

  - None at the moment

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed database for patient entry

- What is planned to be done until the next scrum meeting?

  - Continue working on mockup

  - Decide on a set of questions for patient entry

- What are the hurdles?

  - None

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on prediction result page implementation

- What is planned to be done until the next scrum meeting?

  - Finish prediction result page implementation

- What are the hurdles?

  - none

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started work on “Prediction Tool Page”

- What is planned to be done until the next scrum meeting?

  - Continue setting up new page that will host the perdiction tool and start building form fields for user input.

- What are the hurdles?

  - No hurdles.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on patient search backlog and user story 15

- What is planned to be done until the next scrum meeting?

  - Clear backlog for patient search user story

- What are the hurdles?

  - Time management