Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:45 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Set up the workspace environment on my laptop.

- What is planned to be done until the next scrum meeting?

  - Continue working on my user stories.

- What are the hurdles?

  - I’ve been remoting into my desktop at home to work, but it’s more efficient to just use my laptop so I worked on getting that set up.

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed database for patient entry

- What is planned to be done until the next scrum meeting?

  - Continue working on mockup

  - Decide on a set of questions for patient entry

- What are the hurdles?

  - None

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on the implementation of the prediction result page.

- What is planned to be done until the next scrum meeting?

  - Finish the implementation of the prediction result page.

- What are the hurdles?

  - none

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up the basic page layout. Started adding form fields for user input.

- What is planned to be done until the next scrum meeting?

  - Finish adding form fields we currently have identified as necessary. Receive feedback from product owner to update the form closer to final state.

- What are the hurdles?

  - No hurdles.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on patient search backlog and user story 15

- What is planned to be done until the next scrum meeting?

  - Clear backlog

- What are the hurdles?

  - Time management