Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:45 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued converting the prototype into real code.

- What is planned to be done until the next scrum meeting?

  - Wrap up the code in preparation to implement the server.

- What are the hurdles?

  - I don’t have a lot of available time.

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Adjusting the backend to correctly add a new patient

- What is planned to be done until the next scrum meeting?

  - Continue working on user story

- What are the hurdles?

  - Time management

Raul Pena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Successfully connect and retrieve an object from the database with only the required fields for the result display

- What is planned to be done until the next scrum meeting?

  - Change the object to a dictionary of object as long as the field ‘Treatment type” is not 0

- What are the hurdles?

  - none

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on pulling patient data from database to pre-fill form based on patient selection.

- What is planned to be done until the next scrum meeting?

  - Finish the form filling process mentioned above.

- What are the hurdles?

  - Not enough time.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Revisited patient search user story and research how to work past unsolved bugs

- What is planned to be done until the next scrum meeting?

  - Finish debugging and reach to owner team

- What are the hurdles?

  - Time management