Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:45 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on polishing code while I wait for the server access.

- What is planned to be done until the next scrum meeting?

  - Wait until server access is provided.

- What are the hurdles?

  - No server access or time.

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Restructuring code

- What is planned to be done until the next scrum meeting?

  - Continue working on reformatting and preparing to connect to server

- What are the hurdles?

  - None

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Successfully able to return more than one treatment for results

- What is planned to be done until the next scrum meeting?

  - Start working on the page implementation.

- What are the hurdles?

  - none

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - The admin in charge of setting up the VM has not provided us access to the machine. Worked on finished touches of the Prediction Tool form page.

- What is planned to be done until the next scrum meeting?

  - Set up server that will host the application and import previously completed work into the server.

- What are the hurdles?

  - No hurdles.

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on previous user stories: patient search and uploading data in preparation for server set up

- What is planned to be done until the next scrum meeting?

  - Upload my current version of web application once given access

- What are the hurdles?

  - Server access not given so I’ve continued to work on previous tasks