Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:45 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on the JSON interface

- What is planned to be done until the next scrum meeting?

  - Begin server implementation.

- What are the hurdles?

  - Time management

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researching JSON schemas

  - Restructuring code

- What is planned to be done until the next scrum meeting?

  - Keep working on finishing schema

- What are the hurdles?

  - Time Management

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Research on different machine learning algorithms to be used on the app.

- What is planned to be done until the next scrum meeting?

  - Start testing between 3 different algorithms.

- What are the hurdles?

  - none

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on patient search component and researched how to deploy angular/mean stack app

- What is planned to be done until the next scrum meeting?

  - Make progress in deployment and integration

- What are the hurdles?

  - Time available

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on JSON schema for Machine Learning output

- What is planned to be done until the next scrum meeting?

  - Finish up JSON schema

- What are the hurdles?

  - No hurdles