Daily Scrum Meeting Minutes:

Attendees: Alexis Diaz, Joshua Andres Fernandez, Sebastian Galloway, Michelle Ramos Pacheco, Raul Pena

Start time: 6:45 PM

End time:  7:00 PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on JSON schema

- What is planned to be done until the next scrum meeting?

  - Work on integrating previous work into the server.

- What are the hurdles?

  - Lack of time

Michelle Pacheco:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on schema as well as restructuring code

- What is planned to be done until the next scrum meeting?

  - Get to successfully add patient to database

- What are the hurdles?

  - none

Raul Pena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tested Decision tree, SVM and k-neighbor, but the results were all under 45% accuracy

- What is planned to be done until the next scrum meeting?

  - Refine the database in order to try to get better results.

- What are the hurdles?

  - none

Sebastian Galloway:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked towards deployment of application

- What is planned to be done until the next scrum meeting?

  - Make progress in deployment and integration of pages

- What are the hurdles?

  - Time management and research

Alexis Diaz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished JSON schema for Machine Learning output

- What is planned to be done until the next scrum meeting?

  - Start work on utilizing JSON schema to dynamically generate prediction results.

- What are the hurdles?

  - No hurdles