Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/14/24, 8:45pm

End time: 5/14/24, 9:00pm

Aday Devora Delgago:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I have been reviewing PHP fundamentals

- What is planned to be done until the next scrum meeting?

  - Continue reviewing PHP fundamentals. Read documentation. Start working on pseudocode for email functionality.

- What are the hurdles?

  - None

Daniel Jesus Gamon:

- How many hours have I worked since the last meeting?

  - 2 hours and 30 minutes

- What was done since the last scrum meeting?

  - Set up the basic database using PHP

- What is planned to be done until the next scrum meeting?                             Finish beginning part of database and then begin working on shopping cart feature

- What are the hurdles?         No hurdles so far

Joshua Michael Doucette:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Downloaded xamp and  laravel, and looked at forms and input validation using php.

- What is planned to be done until the next scrum meeting?

  - Continue implementing login and registration forms.

- What are the hurdles?

  - No hurdles at this moment

Natan Farhy:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on initial designs for the homepage

- What is planned to be done until the next scrum meeting?

  - I plan to continue working on the design of the homepage

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Setup MySQL workbench

- What is planned to be done until the next scrum meeting?

  - Start implementing database tables in MySQL

- What are the hurdles?

  - No hurdles